PROJECT ORION — P2.1 BOUNDED IMPLEMENTATION PLAN

Design System Foundation (@orion/ui-theme)

PLANNING ONLY. No files created/modified. Nothing staged/committed/pushed. Awaiting explicit approval.

1. Baseline & repository-state verification

As above: branch feat/amil-implementation, HEAD 2d65546, main 7a7c635, clean tree, full Phase 0→P1b.4 history present, check-all.mjs 7/7 (last run this session).

2. Governance documents inspected

IMPLEMENTATION_ROADMAP.md Phase 2 (+P1→P2 edge), UI_DESIGN_SYSTEM.md §B–§D + AMIL amendment (frozen tokens/typography/layout/a11y/motion), ADR-0013, CLAUDE.md §20/21/24/30, TESTING_STRATEGY.md, SECURITY_REQUIREMENTS.md, DEFINITION_OF_DONE.md (two-tier), Deferred Validation Manifest + completion_policy (restricted_host_rule/execution_procedure/future_validation; governance_approved_validated_statuses: []), check-deferred-manifest.mjs (REQUIRED_GATE_FIELDS + RECOGNIZED_PHASES), RUNTIME_BOOTSTRAP.md, P1B_FOUNDATION_COMPLETION.md, and the approved Phase 2 contract + reference-image reconciliation.

3. Reconciliation with the approved Phase 2 contract

P2.1 is exactly the @orion/ui-theme slice of the approved contract (§B.3/B.6/B.10/B.11/B.13-token parts) plus its token validator, tokens doc, registration, and P2.1-only deferred gates. Nothing is weakened or redesigned. Deltas from the whole-Phase-2 contract are pure sub-staging isolation, each explained below:

- ThemeProvider → deferred to P2.2 (React component; keeping ui-theme a framework-agnostic dependency-free leaf). §17.

- React a11y utilities (VisuallyHidden/useFocusTrap/useReducedMotion) → P2.2; P2.1 keeps only a11y tokens + contract. §18.

- Tailwind v4 wiring into apps/web → P2.2 (first stage that renders components/utilities); P2.1 makes tokens.css @theme-ready and validates it. §14.

- check-frontend-imports.mjs (full forbidden-import matrix) → P2.2 (no @orion/ui/apps/web imports exist yet to police); P2.1 enforces ui-theme leaf purity inside check-design-tokens.mjs + check-workspace-integrity.mjs. §22/§28.

- @font-face + woff2 binaries → P2.2 (nothing renders in P2.1); P2.1 defines font-family tokens + system fallback stacks only. §16.

- Border tokens: border colors stay in color.ts; border width (hairline 1px) folds into radii.ts (shape tokens) — no 9th module, preserving the approved 8-module inventory. §11.

No conflict found between the approved architecture and repo state.

4. Exact P2.1 responsibility & architectural purpose

Deliver the minimum complete, production-quality Design System Foundation that every later Phase 2 stage depends on: the authoritative typed token source of truth, its CSS-custom-property projection, the authored dark-theme stylesheet, host-verifiable token parity, workspace/tsconfig registration, and deferred runtime gates. It is the leaf that @orion/ui (P2.2), charts/motion/shell (P2.3), and the gallery (P2.4) build upon.

5. Exact files to CREATE (18)

packages/typescript/ui-theme/ (16): package.json, tsconfig.json, README.md, src/index.ts, src/tokens/color.ts, src/tokens/typography.ts, src/tokens/spacing.ts, src/tokens/radii.ts, src/tokens/elevation.ts, src/tokens/zindex.ts, src/tokens/breakpoints.ts, src/tokens/motion.ts, src/css-vars.ts, src/tokens.css, src/__tests__/tokens.test.ts, src/__tests__/css-vars.test.ts. scripts/ (1): check-design-tokens.mjs. docs/frontend/ (1): DESIGN_TOKENS.md.

6. Exact existing files to MODIFY (6)

tsconfig.json (root — add ui-theme project reference), scripts/check-all.mjs (register the new validator), scripts/check-deferred-manifest.mjs (add "P2.1" to RECOGNIZED_PHASES), docs/validation/DEFERRED_VALIDATION_MANIFEST.json (add P2.1 gates), docs/validation/README.md (index new validator + P2.1 gates), README.md (add @orion/ui-theme to layout; validator count 7→8).

7. Files explicitly FORBIDDEN from modification

schemas/amil/constants.json; any docs/adr/*; any docs/project-context/* (incl. UI_DESIGN_SYSTEM.md, IMPLEMENTATION_ROADMAP.md); CLAUDE.md; .github/workflows/ci.yml; apps/web/** (untouched in P2.1); packages/typescript/{shared,contracts}/**; committed Python src/; apps/{api,worker,simulator}/**; docker-compose*; .env.example; pnpm-workspace.yaml (glob already covers ui-theme — no edit needed); eslint.config.mjs (no tsx/browser globals needed in P2.1); other existing validators; any lockfile; main; completion_policy structure/status vocabulary (preserved as-is).

8. Expected artifact footprint

New: 18 · Modified: 6 · Total staged target: 24. Derived from repository evidence + approved architecture, not a count target.

9. Package/module structure

packages/typescript/ui-theme — pure-TS, framework-agnostic, dependency-free leaf. src/tokens/* = 8 typed token modules; src/css-vars.ts = token→CSS-var-name map + declaration emitter; src/tokens.css = authored dark stylesheet (parity-checked); src/index.ts = public barrel; src/__tests__/* = unit tests. Follows the established TS-package pattern (main/types = src/index.ts, composite tsconfig extending tsconfig.base.json).

10. Typed token interfaces & public exports

Each module exports an as const object with a derived type (e.g. export const color = {...} as const; export type ColorTokens = typeof color;). index.ts re-exports every token object, a combined tokens object, cssVarName(path), toCssVarDeclarations(), the cssVarMap, and all token types. No any; strict + exactOptionalPropertyTypes clean.

11. Exact design-token inventory (values verbatim from UI_DESIGN_SYSTEM.md)

- color.ts: surfaces ×7 (bg.app/sidebar/header, surface.primary/secondary/elevated/hover/selected), borders ×3 (subtle/default/strong), overlay/scrim/shadow, text ×5, focus ×2 (ring, ring.offset), accent + 6 semantics (primary/info/healthy/warning/critical/ai) × {base,hover,active,subtle}, data-viz ×9 (series-1..7 + grid + axis-label).

- typography.ts: families (ui=Inter, display=Inter Tight, mono=JetBrains Mono) + system fallback stacks; 14-step scale (§C.2: display…caption, telemetry-value, telemetry-small, table, code) with size/line/weight/tracking; tnum feature-setting token.

- spacing.ts: 4px scale (0,1,2,3,4,5,6,8,10,12).

- radii.ts: sm 4 / md 8 / lg 12 / full; border-width hairline 1px (shape tokens).

- elevation.ts: elev.0–3 (border-only → modal shadow).

- zindex.ts: ordered scale (base < sticky < dropdown < drawer < modal < toast < tooltip).

- breakpoints.ts: xs<600, sm≥600, md≥900, lg≥1200, xl≥1440, 2xl≥1920.

- motion.ts: durations (micro 120 / standard 180 / large 240), easings, reduced-motion token. No new tokens beyond the frozen set; no glow token (per approved decision #4).

12. CSS-variable architecture

Deterministic naming --<group>-<path> (e.g. --color-surface-primary, --space-4, --radius-md, --border-hairline, --z-modal, --font-ui, --type-display-size, --motion-standard). css-vars.ts is the single source of the name↔token mapping and the declaration-string emitter; consumed later by Tailwind @theme (P2.2) and (future) ThemeProvider.

13. tokens.css strategy & parity requirements

:root, [data-theme="dark"] { … } declares every token as a CSS var (dark = default and explicit). Parity invariant (host-enforced): every TS token has exactly one matching CSS var of identical value; no missing/extra/duplicate vars; names well-formed. check-design-tokens.mjs verifies this by dependency-free regex extraction from tokens/*.ts + tokens.css (same technique as check-amil-constants-parity.mjs). No @font-face yet (deferred P2.2) — only font-family vars with fallback stacks.

14. Tailwind v4 CSS-first integration strategy

Decision: no apps/web/Tailwind wiring in P2.1. P2.1 makes tokens.css import-ready and its var names @theme-compatible; the @import "tailwindcss" + @theme mapping + @tailwindcss/vite plugin + web deps land in P2.2 (first stage rendering components/utilities). Rationale: wiring Tailwind before any component exists adds nothing host-verifiable, prematurely touches apps/web, and introduces web devDeps before they're consumed. Strategy documented in DESIGN_TOKENS.md.

15. Dark-theme behavior

Dark is the only V1 theme and is applied via both :root and [data-theme="dark"], so the foundation is dark even before any React provider. Light theme deferred; namespacing ([data-theme="light"]) reserved. No runtime theme toggling in P2.1 (that's the P2.2 ThemeProvider).

16. Typography & local-font strategy

P2.1 defines font-family tokens (Inter / Inter Tight / JetBrains Mono) with system fallback stacks and the full type scale. @font-face declarations + self-hosted OFL woff2 binaries are deferred to P2.2 (nothing renders in P2.1); acquired off-host, never via CDN. App renders on fallbacks until then.

17. ThemeProvider decision & exact boundary

Deferred to P2.2. ThemeProvider is a React component requiring react; placing it in @orion/ui-theme would break the dependency-free leaf and blur dependency direction. P2.1 ships the CSS/token foundation the provider will consume (data-theme scoping + css-vars). Boundary: no React, no JSX, no react dependency anywhere in P2.1.

18. Accessibility-foundation decision & exact boundary

P2.1 includes only a11y tokens + contract: focus-ring color/offset tokens, contrast-AA-verified color tokens (§B.4), reduced-motion token, and the a11y contract documented in DESIGN_TOKENS.md. React a11y utilities (VisuallyHidden, useFocusTrap, useReducedMotion) are deferred to P2.2 (they are React and belong with components). Boundary: no runtime a11y behavior in P2.1 — foundations only.

19. TypeScript project references

Add { "path": "./packages/typescript/ui-theme" } to root tsconfig.json references. ui-theme/tsconfig.json extends tsconfig.base.json (composite, strict, rootDir: src, resolveJsonModule, types: ["node","vitest/globals"]). No references from ui-theme (leaf).

20. Workspace registration changes

None to pnpm-workspace.yaml — the packages/typescript/* glob auto-registers ui-theme. Registration is therefore limited to the root tsconfig reference (§19); check-workspace-integrity.mjs auto-validates the new member (pnpm glob + tsconfig ref + acyclic deps).

21. Dependency directions

@orion/ui-theme = leaf: depends on nothing internal. Later: @orion/ui → ui-theme; apps/web → ui,ui-theme,shared. In P2.1 only the leaf exists.

22. Forbidden imports & dependency rules

ui-theme must not import: any @orion/*, react/react-dom, apps/*, any network/remote module, or anything outside its own src. Enforced by (a) check-design-tokens.mjs leaf-purity assertion, and (b) check-workspace-integrity.mjs acyclic/member checks. The full frontend forbidden-import matrix (check-frontend-imports.mjs) is introduced in P2.2 when @orion/ui/apps/web imports exist to police.

23. Exact dependencies/devDependencies to introduce

@orion/ui-theme: runtime deps = none; devDeps = typescript@5.7.2, vitest@2.1.8 (both already pinned in the workspace). Zero new third-party packages / versions introduced in P2.1 — minimal supply-chain surface.

24. Lockfile implications

Adding a new workspace package changes pnpm-lock.yaml (new member entry) even with no new external versions. Lockfile cannot be generated on the restricted host → p2.1-pnpm-install is a DEFERRED_RUNTIME_VALIDATION gate; regen happens off-host under governance. No lockfile touched in P2.1.

25. Unit-test strategy

tokens.test.ts: all required token groups/keys present, values match spec, no duplicates, types stable. css-vars.test.ts: cssVarName()/toCssVarDeclarations() correctness, name↔token bijection, declaration string well-formed. Pure node-env (no DOM); authored to pass but not marked passed (vitest requires install → deferred).

26. Source-module → test coverage matrix

| Source | Test |
| --- | --- |
| src/tokens/{color,typography,spacing,radii,elevation,zindex,breakpoints,motion}.ts | src/__tests__/tokens.test.ts |
| src/css-vars.ts | src/__tests__/css-vars.test.ts |
| src/index.ts (barrel) | exercised via both tests (re-export surface) |
| src/tokens.css | scripts/check-design-tokens.mjs (host, parity) |

27. Failure-path & invariant coverage

Missing/duplicate token → validator + unit-test fail; TS/CSS value mismatch → check-design-tokens.mjs fail; malformed CSS-var name → fail; leaf-purity violation (react/@orion/network import) → fail; token type regression → tsc (deferred) + unit test.

28. Host-executable validators

New scripts/check-design-tokens.mjs (dependency-free Node): TS↔tokens.css parity, no missing/extra/dup, CSS-var naming, and ui-theme leaf purity. Existing check-workspace-integrity.mjs auto-covers the new member; check-deferred-manifest.mjs validates P2.1 gates.

29. check-all.mjs integration

Append "check-design-tokens.mjs" to the CHECKS array (deterministic order, after check-agent-modules.mjs, before check-workspace-integrity.mjs). Target on host: 8/8 validators PASS.

30. Deferred Validation Manifest additions (P2.1 only)

Four gates, each with all REQUIRED_GATE_FIELDS, status: DEFERRED_RUNTIME_VALIDATION, added_at_commit: pending-p2.1:

- p2.1-pnpm-install (build) — pnpm install (regen lockfile incl. @orion/ui-theme), off-host.

- p2.1-tsc-typecheck (type) — pnpm --filter @orion/ui-theme typecheck (tsc -b).

- p2.1-eslint (lint) — eslint over ui-theme sources.

- p2.1-vitest-ui-theme (unit) — pnpm --filter @orion/ui-theme test. Reuse existing completion_policy; no post-validation token invented; none marked passed. Manifest gate total 43 → 47.

31. Required changes to check-deferred-manifest.mjs

Single change: add "P2.1" to RECOGNIZED_PHASES. No status-vocabulary or completion_policy logic change.

32. Off-host runtime-validation procedure

Off-host, per RUNTIME_BOOTSTRAP.md: pnpm install (regen+commit lockfile under governance) → pnpm --filter @orion/ui-theme typecheck → eslint → pnpm --filter @orion/ui-theme test. Record evidence per completion_policy.future_validation.required_fields_on_validation. No gate leaves DEFERRED until governance defines the status token.

33. RUNTIME_BOOTSTRAP.md implications

The doc will need a P2.1 section (gate-id mapping + --frontend/core sequencing). That update is a P2.4 (or P2.2) documentation task, not P2.1 — flagged so it isn't silently skipped. P2.1 makes no edit to RUNTIME_BOOTSTRAP.md (keeps footprint minimal; nothing off-host to run until deps land in P2.2).

34. CI implications

host-static-checks job runs check-all.mjs, which auto-includes the new validator → stays green; no ci.yml change. The node job (pnpm install --frozen-lockfile) will fail until the lockfile is regenerated off-host (new package member) — surfaced honestly, not concealed; host-static remains authoritative on-host.

35. Security, CSP, secret-handling, offline-first, supply-chain

No secrets/keys anywhere (secret-scan clean); no network at build/runtime; no remote assets/fonts (fallback stacks only); tokens/CSS are static local data (CSP-friendly); zero new external dependencies (only typescript/vitest, already pinned) → minimal supply-chain risk; lockfile regen reviewed off-host; validators dependency-free Node.

36. Documentation artifacts

docs/frontend/DESIGN_TOKENS.md — token reference (↔ UI_DESIGN_SYSTEM.md), CSS-var naming, parity rule, dark-theme foundation, Tailwind v4 CSS-first strategy (to be wired P2.2), font fallback strategy, a11y token contract, and P2.1 boundary notes. Plus README.md + docs/validation/README.md updates.

37. Exact validation commands runnable on the current host

- node scripts/check-design-tokens.mjs

- node scripts/check-all.mjs → target 8/8 PASS (incl. check-workspace-integrity covering the new member and check-deferred-manifest covering P2.1 gates)

- node -e "require('./docs/validation/DEFERRED_VALIDATION_MANIFEST.json')" (JSON validity)

38. Validations that CANNOT run on host (remain DEFERRED_RUNTIME_VALIDATION)

p2.1-pnpm-install, p2.1-tsc-typecheck, p2.1-eslint, p2.1-vitest-ui-theme — all require install/toolchain unavailable on host; none will be marked passed.

39. Risks & mitigations

| Risk | Mitigation |
| --- | --- |
| TS↔CSS token drift | check-design-tokens.mjs parity gate (host) |
| node CI red until off-host lockfile | Surfaced; host-static green; lockfile regen first off-host |
| Premature scope creep (ThemeProvider/Tailwind/a11y utils) | Explicit deferrals (§14/§17/§18) with dependency-graph rationale |
| Token values misread from spec | Verbatim transcription + unit tests + parity validator |
| Border-width placement ambiguity | Documented fold into radii.ts; no module-count change |

40. Explicit out-of-scope (P2.1)

The 40-component library; charts/ECharts; motion components; AppShell/Sidebar/Header/ContentArea/SideRail/PageHeader/Toolbar; ThemeProvider; React a11y utilities; Tailwind wiring in apps/web; check-frontend-imports.mjs; @font-face/woff2 binaries; gallery; COMPONENT_LIBRARY.md/PHASE_2_COMPLETION.md; routing, Zustand, TanStack Query, auth, backend, APIs, WebSockets, CesiumJS, Gantt, AI behavior/insights, simulation/telemetry runtime, real mission/satellite data; Phase 3+.

41. Ordered implementation sequence

- @orion/ui-theme package scaffold (package.json, tsconfig.json, README.md).

- Token modules (color→motion, 8) with types.

- css-vars.ts (name map + emitter) → author tokens.css to match.

- Unit tests (tokens.test.ts, css-vars.test.ts); index.ts barrel.

- check-design-tokens.mjs (parity + leaf purity) → register in check-all.mjs.

- Root tsconfig.json reference; add P2.1 gates to manifest; RECOGNIZED_PHASES += P2.1.

- DESIGN_TOKENS.md; README.md + docs/validation/README.md updates.

- Run node scripts/check-all.mjs → require 8/8 PASS; assemble P2.1 completion report; STOP before commit.

42. P2.1 completion criteria

18 files created + 6 modified (total 24, exact); check-all.mjs 8/8 PASS on host; TS↔CSS token parity verified; ui-theme leaf purity verified; workspace member + tsconfig ref validated; 4 P2.1 gates present, all DEFERRED_RUNTIME_VALIDATION (none passed); completion_policy unchanged; no post-validation token invented; docs authored; implementation-complete, runtime-deferred — then STOP for review before commit.

43. STOP conditions requiring approval

- Any file/dep/modification beyond this 18-new/6-modified footprint, or any touch to a forbidden path.

- Any need to add a token beyond the frozen set (e.g. glow) or otherwise deviate from UI_DESIGN_SYSTEM.md → requires governance ADR first.

- Any correctness issue discovered in existing code.

- Any temptation to install/download, generate a lockfile, run a deferred gate, mark one passed, or invent a status token.

- Any architectural ambiguity between P2.1 and P2.2+ not already resolved here.

STOP — P2.1 Bounded Implementation Plan complete. No files created/modified; nothing staged/committed/pushed; main untouched (7a7c635); HEAD 2d65546; working tree clean; no installs/downloads/lockfiles/network; no governance/ADR/constants changes.

Footprint: 18 new / 6 modified / 24 total. Awaiting your explicit review and approval before implementing P2.1.