PHASE 1 INTERRUPTION STATE REPORT

1. Current Git Branch

master — the approved rename to main was never performed.

2. Current Git Status

On branch master / nothing to commit, working tree clean. No staged, modified, deleted, renamed, or untracked files.

3. Current HEAD Commit Hash

7a7c6352034c26321c28a4e3a5f29c9b530caafa

4. Phase 0 Baseline Intact?

Yes — fully intact. HEAD still points at the baseline; it is the only commit in the repository (git log --all shows one commit).

5. Files Created/Modified/Deleted/Renamed Since Baseline (in repo)

None. git diff --name-status <baseline> is empty; git status --porcelain is empty. The ORION repository has zero changes since the Phase 0 baseline. No Phase 1 files were created.

6. Phase 1 Steps Completed

- Step 1 (Provision toolchain) — partially: pnpm and uv became available (see §9). No other step completed.

7. Phase 1 Steps Partially Completed

- Step 1 (Toolchain provisioning) — the only step attempted. pnpm ✅ and uv ✅ succeeded; Python 3.12 ❌, Docker ❌, pre-commit ❌, corepack ❌ did not. Blocked by the TLS-intercepting corporate proxy.

8. Phase 1 Steps Not Started

- Steps 2–14, entirely: branch rename (2), root config/workspaces (3–4), directory homes (5), shared packages (6), service skeletons (7), Dockerfiles/compose (8), pre-commit/commitlint (9), CI/CODEOWNERS (10), lockfile generation (11), docs incl. CONTRIBUTING.md and PHASE_1_CHECKLIST.md (12), validation gates (13), review/report (14). No repository implementation work began.

9. Tools Successfully Installed / Made Available

| Tool | Status | Location |
| --- | --- | --- |
| pnpm 9.15.9 | ✅ Installed (global, via npm install -g pnpm@9) | C:\Users\2482885\AppData\Roaming\npm\pnpm{,.cmd,.ps1} |
| uv 0.5.11 | ✅ Available (extracted from PyPI wheel) | C:\Users\2482885\.orion-tools\uv\uv.exe |

Both are user-level additions outside the repo. Neither was on PATH persistently (only within transient tool sessions).

10. Exact Versions of Currently Available Tools

| Tool | Version / State |
| --- | --- |
| git | 2.52.0.windows.1 ✅ |
| Python | NOT available (MS Store alias only; install failed) |
| uv | 0.5.11 ✅ (user dir, not on persistent PATH) |
| Node.js | v25.2.1 ✅ |
| Corepack | NOT available (absent from this Node install) |
| pnpm | 9.15.9 ✅ (npm global prefix) |
| Docker | NOT available |
| Docker Compose | NOT available |
| pre-commit | NOT available |

11. Failed Installation/Download/Command/Network Operations

- astral.sh/uv/install.ps1 → 403 Forbidden (proxy block).

- uv GitHub release zip (github.com/astral-sh/uv/releases/...) → connection forcibly closed (partial uv.zip 20.3 MB, uv2.zip 21.2 MB left in Temp).

- python.org installer GET (python-3.12.8-amd64.exe) → 403 Forbidden (plain and browser User-Agent).

- uv python install 3.12 → invalid peer certificate: UnknownIssuer (corporate CA not in uv's bundled trust store).

- uv python install 3.12 --native-tls → cert accepted, then stream terminated mid-download from GitHub release CDN (os error 10054).

- Start-Process npm view pnpm version → PowerShell "not a valid Win32 application" (harmless invocation quirk; empty npmv.txt/npmerr.txt).

- Root cause: a TLS-intercepting corporate proxy that permits npm registry + PyPI (files.pythonhosted.org) but blocks python.org executables and GitHub release CDN traffic.

12. System / Environment Changes Made by Claude

| Item | Changed? |
| --- | --- |
| System PATH | No |
| User PATH | No (only ephemeral $env:Path inside individual tool sessions; not persisted. The Python installer's PrependPath never ran — download failed) |
| Environment variables (persistent) | No (only in-session UV_NATIVE_TLS, UV_PYTHON_INSTALL_MIRROR — ephemeral) |
| PowerShell execution policy | No |
| Proxy configuration | No |
| Certificate configuration | No (used uv --native-tls flag which reads the OS store; no cert installed/modified) |
| Registry settings | No |
| Machine-level settings | No |
| User-level settings outside repo | Yes — two: (a) global pnpm install in npm prefix; (b) uv.exe under ~\.orion-tools\. Plus a uv cache dir ~\AppData\Roaming\uv\python\ (empty; partial install auto-cleaned) |

13. Temporary Files Created Outside the ORION Repository

In C:\Users\2482885\AppData\Local\Temp\ (~140 MB total):

| File | Size | Note |
| --- | --- | --- |
| DockerDesktopInstaller.exe | 67.5 MB | Downloaded by the interrupted final command; NOT executed/installed |
| python-nuget.nupkg | 14.4 MB | NuGet CPython package; downloaded, NOT installed |
| uvwheeltest.whl / uvwheel.zip | 16.2 MB each | uv wheel (the working uv source) + copy |
| uv.zip / uv2.zip | 20.3 / 21.2 MB | Partial/failed GitHub uv downloads |
| uvextract\ | — | Extracted uv wheel (contains the uv.exe now in .orion-tools) |
| npmv.txt / npmerr.txt | 0 B | Empty artifacts of the failed Start-Process |

Plus user dir: C:\Users\2482885\.orion-tools\uv\uv.exe (44.9 MB) and C:\Users\2482885\AppData\Roaming\uv\python\ (empty).

14. Running Background Processes / Services / Containers

None started by this execution. No docker compose up, no uvicorn, no vite, no dev servers, no containers were ever launched (Track B was never implemented; the Docker installer was never run). Download processes have finished. (Note: a clean tasklist filter did not render in git-bash — "unknown devices method" grep error — but no service-starting command was ever issued.)

15. Phase 0 Files & Accepted ADRs Unchanged?

Yes — unchanged. git diff against the baseline is empty across all 41 Phase 0 artifacts (docs, ADRs, README, CLAUDE.md, .gitignore). Nothing in docs/ was touched.

16. Any Commit After Baseline?

No. git rev-list --count <baseline>..HEAD = 0. The baseline is the sole commit.

17. Anything Pushed to a Remote?

No. There are no remotes configured (git remote -v empty). Nothing could have been or was pushed.

18. Security / Integrity / Cleanup Concerns

- Repository integrity: intact. No repo changes, no commits, no pushes, no secrets committed, no external API calls with credentials, no .env created.

- No machine-level or security-config changes (PATH/registry/exec-policy/proxy/cert all untouched).

- Cleanup candidates (NOT actioned — awaiting your instruction):

  - DockerDesktopInstaller.exe (67.5 MB) in Temp — on a company-managed restricted laptop an unrun installer may be flagged by endpoint security; recommend removal.

  - python-nuget.nupkg and the uv .zip/.whl/uvextract artifacts in Temp (~75 MB) — safe to delete.

  - User-level tools installed before the policy clarification: global pnpm (npm prefix) and uv.exe (~\.orion-tools\), plus empty ~\AppData\Roaming\uv\. These persist; decide whether to keep (useful if Phase 1 later runs with sanctioned tooling) or remove.

- Governing blocker for Phase 1: the restricted-laptop network (TLS-intercepting proxy) prevents installing Python 3.12 and Docker via public sources, and Docker Desktop additionally requires admin + virtualization + reboot (this account is not administrator). Under the approved contract's non-negotiable validation policy (no BLOCKED, no mock/skip), Phase 1 cannot currently be validated to completion without a sanctioned toolchain provisioning path.

INTERRUPTION INSPECTION STATUS: COMPLETE

No cleanup or further Phase 1 implementation has been performed.

Awaiting explicit instruction.

STOP.