FINAL PHASE 1 IMPLEMENTATION CONTRACT

1. Approved Scope

Track A (foundation config) + strictly bounded Track B (minimal runnable skeletons). Track B contains ONLY: minimal FastAPI app skeleton with /healthz + /readyz; minimal arq worker boot self-check (no Redis connection); minimal simulator boot self-check (no network, no generation); minimal blank Vite/React app proving the frontend workspace builds; one trivial smoke test per app (4 total); minimal structlog init; minimal OTel init (no-op/none exporter, roadmap-required); minimal non-root Dockerfiles for the 4 services. Nothing else — no business logic, DB, migrations, auth, telemetry gen/ingest, external/HTTP clients, agents, LLM, RAG, product UI, design system, charts, maps, or Digital Twin.

2. Approved Toolchain

Provision (dev only): Python 3.12, uv, pnpm via Corepack, Docker Desktop / Docker Compose, pre-commit (installed through the Python env). No make installed. Canonical, cross-platform, Windows-runnable command interface = pnpm scripts (root package.json) + a few Python/uv commands; no Makefile (not required by the roadmap). gitleaks runs via the pre-commit-managed hook (no separate install).

3. Exact Runtime Dependencies

| Package | Runtime deps |
| --- | --- |
| apps/api | fastapi, uvicorn, structlog, opentelemetry-api, opentelemetry-sdk, orion-config(ws), orion-shared(ws) |
| apps/worker | arq, structlog, opentelemetry-api, opentelemetry-sdk, orion-config(ws), orion-shared(ws) |
| apps/simulator | structlog, opentelemetry-api, opentelemetry-sdk, orion-config(ws), orion-shared(ws) |
| packages/python/orion-config | pydantic, pydantic-settings |
| packages/python/orion-shared | (stdlib only) |
| packages/python/orion-telemetry-schemas | (placeholder — none) |
| apps/web | react, react-dom |
| packages/typescript/shared | (types only — none) |

httpx removed. Every runtime dep maps to an implemented Phase 1 capability (health API, worker/simulator boot, settings loading, structured logging, OTel init, web render).

4. Exact Development Dependencies

- Python (root dev group): ruff, mypy, pytest, pre-commit.

- Node (root): typescript, eslint, typescript-eslint, eslint-plugin-react-hooks, eslint-plugin-jsx-a11y, prettier, @commitlint/cli, @commitlint/config-conventional.

- Node (apps/web): vite, @vitejs/plugin-react, vitest, jsdom, @testing-library/react, @testing-library/jest-dom, @types/react, @types/react-dom.

- Via pre-commit hooks (not project deps): gitleaks, whitespace/EOF fixers, commitlint (commit-msg stage).

5. Exact Files/Directories to Create

Root config (17): .editorconfig, .gitattributes, .dockerignore, .env.example, .nvmrc, .python-version, .pre-commit-config.yaml, commitlint.config.cjs, pyproject.toml (uv workspace + ruff/mypy/pytest), package.json (pnpm workspace + canonical scripts), pnpm-workspace.yaml, tsconfig.base.json, tsconfig.json, eslint.config.mjs, prettier.config.cjs, .prettierignore, docker-compose.yml. (No Makefile.) Lockfiles (generated by tools, committed): uv.lock, pnpm-lock.yaml. apps/api: pyproject.toml, src/orion_api/{__init__.py,main.py,logging.py}, tests/test_health.py, Dockerfile, README.md. apps/worker: pyproject.toml, src/orion_worker/{__init__.py,main.py,logging.py}, tests/test_worker_boot.py, Dockerfile, README.md. apps/simulator: pyproject.toml, src/orion_simulator/{__init__.py,main.py,logging.py}, tests/test_simulator_boot.py, Dockerfile, README.md. apps/web: package.json, index.html, vite.config.ts, tsconfig.json, src/{main.tsx,App.tsx,App.test.tsx}, vitest.setup.ts, Dockerfile, README.md. packages/python: orion-shared/{pyproject.toml,src/orion_shared/{__init__.py,constants.py,errors.py},tests/test_smoke.py,README.md}; orion-config/{pyproject.toml,src/orion_config/{__init__.py,settings.py},tests/test_settings.py,README.md}; orion-telemetry-schemas/{pyproject.toml,src/orion_telemetry_schemas/__init__.py,README.md}. packages/typescript: shared/{package.json,tsconfig.json,src/index.ts,README.md}. Structure homes (README/.gitkeep): infrastructure/, schemas/, prompts/, evaluations/{datasets,suites,judges,harness}/, tests/, scripts/, data/, models/manifests/, tools/. .github/: CODEOWNERS, pull_request_template.md, workflows/ci.yml. docs/: docs/phase-1/PHASE_1_CHECKLIST.md.

6. Existing Files to Modify

- README.md — add Repository Layout, Getting Started (Phase 1), status update (Phase 1 in progress); restate "simulated / never controls real satellites." (Approved.)

- .gitignore — verify only that uv.lock/pnpm-lock.yaml are NOT ignored; modify only if a real gap exists (none expected). No Phase 0 governance doc or ADR modified.

7. Docker Compose Boundary

docker-compose.yml defines only the four app service skeletons (built from their non-root Dockerfiles) so docker compose up brings up the placeholder stack (roadmap exit criterion). No PostgreSQL, Redis, Qdrant, or MinIO — no datastore is required operational for any Phase 1 exit criterion. api gets a healthcheck on /healthz. docker compose config must validate.

8. CI Boundary

Single workflow .github/workflows/ci.yml, runs on branch/PR only: format check (ruff, prettier), lint (ruff, eslint), type-check (mypy, tsc), unit/smoke tests (pytest, vitest), secret scan (gitleaks), env-template validation (placeholder-only + drift), workspace/lockfile validation (uv sync --locked, pnpm install --frozen-lockfile), commitlint on PR. No deployment, image publishing, release automation, or environment promotion.

9. Validation Gates

BLOCKED is not acceptable. All must execute successfully before Phase 1 is proposed complete:

- uv sync --locked resolves; uv.lock generated/valid.

- pnpm install --frozen-lockfile resolves; pnpm-lock.yaml generated/valid.

- ruff format --check . + ruff check . clean.

- mypy (strict) clean.

- pnpm -r exec tsc --noEmit / tsc -b clean; eslint clean; prettier --check clean.

- pytest — all Python smoke tests pass.

- pnpm -r test (vitest) — web smoke test passes.

- pre-commit run --all-files passes (incl. gitleaks).

- .env.example validation: placeholders only, no secrets, in sync with vars read.

- docker compose config valid; docker compose up brings up the 4 placeholder services; api /healthz and /readyz return 200; web build/serve succeeds.

- git diff/git status reviewed; Phase 0 files unchanged except README.md; no forbidden deps or premature features. If any mandatory tool cannot be installed or any gate cannot run: stop, report the exact blocker, do not mark complete, do not commit.

10. Git Workflow

Rename local master → main (git branch -m master main); do not rewrite or alter the Phase 0 baseline commit or records. Create and implement on chore/phase-1-monorepo-foundation. No automatic commit — Phase 1 baseline commit awaits explicit approval after the completion report.

11. Explicitly Deferred Work

DB models/sessions/Alembic (P4); auth/RBAC/security middleware (P5); telemetry generation (P6); ingestion/WebSocket/datastore clients — Redis/Qdrant/MinIO/SQLAlchemy (P7); React components/pages/Tailwind/design system/charts/Cesium (P2–3, P8); LangGraph/agents/Anthropic/Voyage/RAG/Digital Twin/real eval harness (P10+); ML libraries; full CI/CD build-publish-deploy (P31–32); Kubernetes/Helm/Terraform; httpx/any HTTP client; any real secret or external API call.

12. Phase 1 Definition of Done

- Monorepo matches §5; language-nested packages/python + packages/typescript used.

- uv + pnpm workspaces resolve; both lockfiles tool-generated, valid, committed in the eventual baseline.

- All §9 gates pass (none BLOCKED); Docker placeholder stack up; health endpoints verified; web build verified.

- pre-commit + commitlint operative; gitleaks clean; .env.example placeholder-only and in sync.

- README + CONTRIBUTING + PHASE_1_CHECKLIST.md updated with evidence; roadmap "black" vs ruff-only discrepancy and package-nesting reconciliation recorded in the checklist/completion report only (Phase 0 docs untouched).

- No product features, no forbidden deps, no secrets; simulation boundary restated.

- Completion report lists all files created/modified + validation evidence; no commit made.

13. Ordered Implementation Steps

- Provision toolchain (Python 3.12, uv, pnpm via Corepack, Docker, pre-commit); record versions. If any fails → stop & report (§9).

- git branch -m master main; create chore/phase-1-monorepo-foundation.

- Root tooling/config files (§5 root config) + .env.example (Phase 1 vars only).

- uv workspace root pyproject.toml + pnpm package.json/pnpm-workspace.yaml + TS base/root configs.

- Directory homes (READMEs/.gitkeep).

- Shared packages: orion-shared, orion-config (Pydantic Settings, fail-fast, non-secret vars), orion-telemetry-schemas (placeholder); typescript/shared placeholder.

- Service skeletons: api (/healthz,/readyz, structlog+OTel), worker (boot self-check, arq WorkerSettings, no Redis), simulator (boot self-check, no network), web (blank build-health page); one smoke test each.

- Non-root Dockerfiles (4) + docker-compose.yml (4 app services) + .dockerignore.

- pre-commit config + commitlint; install hooks.

- CI workflow (ci.yml), CODEOWNERS, PR template.

- Generate lockfiles (uv lock/uv sync, pnpm install).

- Docs: CONTRIBUTING, PHASE_1_CHECKLIST, README update.

- Run all §9 gates incl. docker compose up + health checks; fix failures until green.

- Diff/scope-boundary review; fill checklist with evidence; produce Phase 1 Completion Report; stop (no commit).

14. Approval Gate

On your approval I will execute §13 exactly, run every §9 gate to success (no BLOCKED), and stop at the completion report without committing. If toolchain provisioning (esp. Docker Desktop on this Windows host) cannot complete, I will stop and report the exact blocker rather than proceed or mark complete.

PHASE 1 IMPLEMENTATION CONTRACT STATUS: READY FOR FINAL APPROVAL

No repository changes have been made.

Awaiting explicit approval before Phase 1 implementation.

STOP.