PROJECT ORION — P1b.3 BOUNDED IMPLEMENTATION PLAN (PLANNING ONLY)

Status: Proposed — awaiting explicit approval. No P1b.3 implementation file created/modified.

1. Baseline & repository-state verification

- Branch feat/amil-implementation; HEAD 2029b68 (P1b.2 committed); main 7a7c635; working tree clean.

- History: 7a7c635 → 56c9672 → 8c703c5 → ab02d59 (P1b.1) → 2029b68 (P1b.2). Phase 0 + governance intact.

- Existing Python packages (8): orion-{shared,config,telemetry-schemas,contracts,provenance,evidence-graph,inference,integrations}. orion-telemetry-schemas is an empty stub (no reusable telemetry contracts).

2. Governance inputs

CLAUDE.md (§10 agent rules, §12 det-vs-LLM, §13 LangGraph, §22–23 testing/eval, §30 prohibitions); ADR-0023 (17-agent roster A01–A17, cohorts MVP=11/V1=5/Post-V1=1, styles, supervisor A03, adversarial A13↔A09, gate A10+A13→A16, services-not-agents); ADR-0015 (26 lifecycle states + legal transition table + budgeted cycle + universal error transitions + terminal states; LangGraph/Postgres checkpointer; deterministic transition legality); ADR-0024 (investigation-level metric suite, golden investigations, offline stub/gates, deterministic-truth-over-judge); ADR-0017 (autonomy/safety), ADR-0012 (seeded digital-twin/simulator ground truth), ADR-0016/0020 (evidence/provenance); schemas/amil/constants.json (canonical agents/cohorts/styles/lifecycle); P1b.1 contracts (AgentDefinition/AgentInput/AgentResult/ExecutionMetadata, LifecycleState, AgentRunState, execution primitives).

3. Exact scope

Four new packages, all honest scaffolds (frameworks + registries + typed contracts + deterministic parts; reasoning/orchestration/eval-runtime/full-sim deferred to owning phases with explicit NotImplementedError/TODO): orion-agents (authoritative 17-agent registry), orion-orchestration (lifecycle state machine + node registry + checkpointer + LangGraph scaffold), orion-evaluation (metric contracts + golden schema + stub runner), orion-simulator-core (seeded deterministic scenario foundation). Plus additive workspace/manifest edits and host validators. No live models/network/installs/lockfiles/LangGraph runtime/full simulator.

4. Packages, modules & files to CREATE

4A. packages/python/orion-agents/ (34 files)

src/orion_agents/ (25): __init__.py, errors.py (AgentError(OrionError), AgentNotImplementedError, DuplicateAgentError, UnknownAgentError, DependencyCycleError), tools.py (canonical tool-id constants for allow-lists), context.py (AgentContext + AgentCapabilities structural Protocol seam — no concrete inference/integrations import), base.py (AgentBase ABC: definition property, public execute() enforcing cancel/deadline + building ExecutionMetadata, abstract _run()), dependencies.py (detect_cycles, topological_order), registry.py (AgentRegistry single source of truth + build_default_registry() + invariant validation), agents/__init__.py, agents/a01_sentinel.py … agents/a17_learning.py (17 modules). tests/ (7): test_registry_completeness.py, test_agent_metadata.py, test_dependencies.py, test_invariants.py, test_base_contract.py, test_registry_determinism.py, test_no_side_effects.py. Root (2): pyproject.toml, README.md.

4B. packages/python/orion-orchestration/ (21 files)

src/orion_orchestration/ (10): __init__.py, errors.py (OrchestrationError, IllegalTransitionError, TerminalStateError, BudgetExhaustedError, OrchestrationDeadlineExceededError), lifecycle.py (LEGAL_TRANSITIONS, TERMINAL_STATES, ERROR_STATES, UNIVERSAL_ERROR_TARGETS, validate_transition, is_terminal), history.py (LifecycleHistory ordered records w/ actor + injected clock), budgets.py (StepBudget/TokenBudget/CostBudget/TimeBudget + BudgetTracker), state.py (typed GraphState), node_registry.py (lifecycle→node metadata {kind, responsible_agents, is_barrier} + completeness validation vs agent registry), checkpointer.py (Checkpointer Protocol + InMemoryCheckpointer), cancellation.py (thin helpers reusing orion_contracts.execution), graph_scaffold.py (honest AmilGraph scaffold → NotImplementedError, documents P10). tests/ (9): test_transitions_legal.py, test_transitions_illegal.py, test_terminal_error_states.py, test_history.py, test_budgets.py, test_deadline_cancel.py, test_node_registry.py, test_checkpointer.py, test_graph_scaffold.py. Root (2): pyproject.toml, README.md.

4C. packages/python/orion-evaluation/ (18 files)

src/orion_evaluation/ (8): __init__.py, errors.py (EvaluationError, InvalidGoldenDatasetError), metrics.py (bounded metric contracts: root-cause accuracy, correlation P/R/F1, confidence calibration, evidence quality, provenance completeness, unsupported-claim rate, safety-policy violations, human-approval override rate, recovery-plan quality + InvestigationMetrics), golden.py (GoldenInvestigation schema + GoldenDataset), dataset_loader.py (load/validate golden JSON; reject invalid), result.py (EvaluationResult + threshold pass/fail + provenance), thresholds.py (versioned target thresholds — targets, not measured), harness.py (EvaluationHarness Protocol + DeterministicStubRunner offline). golden/ (3): README.md, sample_battery_degradation.json, sample_thermal_runaway.json. tests/ (5): test_metrics.py, test_golden_schema.py, test_dataset_loader.py, test_result.py, test_stub_runner.py. Root (2): pyproject.toml, README.md.

4D. packages/python/orion-simulator-core/ (19 files)

src/orion_simulator_core/ (8): __init__.py, errors.py (SimulatorError, InvalidScenarioError), entities.py (Satellite, Constellation), channels.py (TelemetryChannel defs + uniqueness), failures.py (FailureType enum + FailureEvent), scenario.py (CascadingFailureScenario: scenario_id, seed, entities, channels, ordered timeline, ground_truth_root_cause), generator.py (ScenarioGenerator Protocol + SeededScenarioGenerator deterministic minimal), serialization.py (JSON round-trip). fixtures/ (2): scenarios/README.md, scenarios/sample_battery_cascade.json. tests/ (7): test_seed_determinism.py, test_scenario_schema.py, test_timeline.py, test_failures.py, test_channels.py, test_serialization.py, test_fixtures.py. Root (2): pyproject.toml, README.md.

4E. Host tooling (1 new)

scripts/check-agent-modules.mjs — verifies 17 agent module files (a01…a17) exist and align with constants.json ids/names/cohorts (host-runnable, dependency-free).

5. Exact existing files to MODIFY (4, additive)

- pyproject.toml — add 4 workspace members + 4 sources + 4 testpaths.

- scripts/check-offline-safety.mjs — extend to scan the 4 new packages and enforce the P1b.3 forbidden-import matrix (§15).

- docs/validation/DEFERRED_VALIDATION_MANIFEST.json — append P1b.3 gates.

- docs/validation/README.md — P1b.3 gate summary. No ADR/governance/constants.json/tsconfig.json change.

6. Typed interfaces & contracts

- agents: AgentBase.execute(AgentInput, AgentContext) -> AgentResult (enforces cancel/deadline, stamps ExecutionMetadata); abstract _run(...) → scaffolds raise AgentNotImplementedError(agent_id, owning_phase). AgentContext (investigation_id, correlation, clock, deadline, cancel, budgets, capabilities: AgentCapabilities|None). AgentCapabilities Protocol (structural handles for inference/adapters/evidence-graph — concrete wiring deferred). AgentRegistry (get/all/definitions, deterministic order, invariant-validated).

- orchestration: validate_transition(from, to) -> None|raise; GraphState (investigation_id, current_state, history, budgets, correlation, deadline, cancel); Checkpointer Protocol (save(state)/load(id)); NodeRegistry (state→node metadata).

- evaluation: bounded Metric models (0..1), InvestigationMetrics, GoldenInvestigation, EvaluationResult, EvaluationHarness Protocol, DeterministicStubRunner.

- simulator-core: CascadingFailureScenario, ScenarioGenerator Protocol, SeededScenarioGenerator.

- All Pydantic v2, extra="forbid"; value/records frozen where appropriate; reuse orion_contracts.execution for Clock/Deadline/CancellationToken/CancelledError and CorrelationContext for correlation (no duplication).

7. Agent registry design

AgentRegistry is the single authoritative source of truth: constructed by build_default_registry() from the 17 agent modules; validates at construction — exactly 17, ids A01–A17 unique, names/styles/cohorts equal to constants.json, cohort partition (MVP 11 / V1 5 / Post-V1 1), depends_on reference only real ids, dependency graph acyclic, tool allow-lists present. Deterministic id-sorted iteration. Node registry (orchestration) consumes it for coverage validation.

8. Exact 17-agent mapping (per ADR-0023 / constants.json)

| ID | Name | Style | Cohort | depends_on (design) |
| --- | --- | --- | --- | --- |
| A01 Sentinel | hybrid | MVP | — |  |
| A02 Correlation | hybrid | MVP | A01 |  |
| A03 Incident Commander (supervisor) | llm | MVP | A02 |  |
| A04 Telemetry Forensics | hybrid | MVP | A03 |  |
| A05 Space Environment | retrieval_llm | V1 | A03 |  |
| A06 Orbital Risk | hybrid | V1 | A03 |  |
| A07 Ground Communication | hybrid | V1 | A03 |  |
| A08 Knowledge Retrieval | retrieval_llm | MVP | A03 |  |
| A09 Hypothesis Generator | llm | MVP | A04, A08 |  |
| A10 Evidence Verification (gate) | hybrid | MVP | A09, A11 |  |
| A11 Simulation | deterministic | MVP | A09 |  |
| A12 Counterfactual | hybrid | V1 | A11 |  |
| A13 Red-Team (adversarial) | llm | MVP | A09 |  |
| A14 Risk Forecasting | hybrid | V1 | A10 |  |
| A15 Recovery Planning | hybrid | MVP | A14 |  |
| A16 Mission Decision | llm | MVP | A10, A13, A15 |  |
| A17 Learning/Postmortem | hybrid | Post-V1 | A16 |  |

Invariants encoded + tested: A13↔A09 adversarial relationship; A10 and A13 both precede A16 (gate); A03 supervisor. (depends_on above is the P1b.3 design derived from the ADR topology; verified acyclic; A16 depends on both A10 and A13 to enforce the gate structurally.)

9. Dependency declarations & cycle-prevention

Per-agent depends_on (col. above) stored in each AgentDefinition. dependencies.detect_cycles() (DFS/Kahn) runs at registry construction and in test_dependencies; topological_order() provides deterministic ordering. The A09↔A13 adversarial relationship is modeled as A13.depends_on=[A09] plus an explicit adversarial_of invariant check (not a depends_on cycle), keeping the dependency DAG acyclic.

10. Lifecycle state-machine design

lifecycle.py encodes the ADR-0015 table: linear chain DETECTED→…→LEARNED; budgeted cycle AGGREGATING_CONFIDENCE→HYPOTHESIZING; AWAITING_APPROVAL→{APPROVED,REJECTED,REVISION_REQUESTED}; REVISION_REQUESTED→PLANNING; APPROVED/REJECTED→CLOSED→POSTMORTEM→LEARNED; universal error transitions to FAILED/CANCELLED/TIMED_OUT/DEGRADED from any active state; DEGRADED→AGGREGATING_CONFIDENCE (continue reduced). TERMINAL_STATES = {LEARNED, FAILED, CANCELLED, TIMED_OUT}. validate_transition is pure/deterministic and rejects+returns audit info for illegal moves (LLMs never authorize).

11. Budget/deadline/cancellation strategy

Orchestration-level StepBudget/TokenBudget/CostBudget/TimeBudget + BudgetTracker (exhaustion → BudgetExhaustedError, drives →TIMED_OUT). Deadline/cancellation reuse orion_contracts.execution (Deadline, CancellationToken, authoritative CancelledError) with an injected Clock; propagated through GraphState, agent AgentContext, and checkpointer. Deterministic, ManualClock-tested, no wall-clock.

12. Checkpointer & LangGraph scaffold boundaries

Checkpointer Protocol + InMemoryCheckpointer (deterministic save/load of GraphState) implemented and tested. graph_scaffold.py is an honest scaffold: any real graph execution raises NotImplementedError documenting that LangGraph durable-Postgres wiring is P10. No LangGraph dependency declared; no runtime claimed.

13. Evaluation metric contracts

Bounded (0..1) Pydantic metric models for the full ADR-0024 suite (§4C) + InvestigationMetrics aggregate; EvaluationResult records metrics + threshold pass/fail + provenance; thresholds.py holds versioned targets explicitly labeled not-yet-measured. DeterministicStubRunner computes metrics offline from provided predicted-vs-ground-truth (no LLM, deterministic) and honestly does not run a full investigation; EvaluationHarness Protocol defines the future runtime seam.

14. Golden-investigation dataset strategy

GoldenInvestigation (scenario_id, seed, ground_truth_root_cause, ground_truth_correlations, expected_recovery) loaded by dataset_loader with schema validation and malformed-rejection. Golden fixtures under golden/ are small, synthetic, non-secret samples cross-referencing simulator scenario ids/seeds (linked by id only — evaluation does not import simulator-core). Deterministic ground truth takes precedence over any future judge (ADR-0024).

15. Simulator-core contracts, seed determinism/replay & fixtures

CascadingFailureScenario with seed drives a SeededScenarioGenerator using a local deterministic PRNG seeded explicitly (Python random.Random(seed) — never module-level random/wall-clock), guaranteeing same seed → identical scenario and full replay. serialization.py provides JSON round-trip. Fixtures under fixtures/scenarios/ (synthetic, non-secret). Full constellation simulation is P6 (out of scope).

16. Dependency directions & forbidden-dependency rules

orion-shared (leaf)          orion-contracts ── pydantic (+execution reused)

orion-agents          → {orion-shared, orion-contracts}

orion-orchestration   → {orion-shared, orion-contracts, orion-agents}

orion-evaluation      → {orion-shared, orion-contracts}

orion-simulator-core  → {orion-shared, orion-contracts}

Acyclic. Forbidden (enforced by extended check-offline-safety.mjs + tests): agents ↛ orchestration/evaluation/simulator/inference/integrations/apps; orchestration ↛ evaluation/simulator/inference/integrations/apps; evaluation ↛ agents/orchestration/simulator/inference/integrations/apps; simulator ↛ everything except shared/contracts; none import agents/orchestration into inference/integrations. Every declared dep has a real import (agents' inference/integrations/provenance deps deferred to owning phases → not declared now to avoid unused-dep debt; capabilities exposed via structural Protocol).

17. Security & secret-handling rules

No secrets/keys anywhere; no network/model calls (agents' _run scaffolds raise before any I/O; test_no_side_effects asserts this). Simulator seeded/deterministic; evaluation offline stub; golden/scenario fixtures synthetic, non-secret. Agents operate only on simulated data; LLM agents cannot authorize lifecycle transitions (deterministic validate_transition owns legality). Reuse redaction/secret discipline from P1b.2 where credentials ever appear (they do not in P1b.3).

18. Test coverage mapping (all authored; execution deferred)

- agents: exactly-17 / unique-ids / names / cohorts (test_registry_completeness); styles / autonomy T0 / tool allow-lists / responsibilities (test_agent_metadata); dep validity + acyclicity + topo (test_dependencies); A13↔A09 + A10&A13→A16 + A03 supervisor (test_invariants); every class conforms to AgentBase + typed run() boundary + honest AgentNotImplementedError (test_base_contract); registry determinism (test_registry_determinism); no network/model side effects (test_no_side_effects).

- orchestration: every legal transition (test_transitions_legal); illegal rejected+audited (test_transitions_illegal); terminal/error/DEGRADED re-entry (test_terminal_error_states); history ordering (test_history); budget exhaustion (test_budgets); deadline expiry + cancellation (test_deadline_cancel); node-registry completeness vs agents + determinism (test_node_registry); checkpointer Protocol + round-trip (test_checkpointer); no-LangGraph-runtime-claimed (test_graph_scaffold).

- evaluation: metric schema+bounds (test_metrics); golden valid/invalid (test_golden_schema); loader load/reject (test_dataset_loader); result serialization + threshold logic (test_result); deterministic stub + provenance/evidence requirements (test_stub_runner).

- simulator-core: same-seed determinism + different-seed validity (test_seed_determinism); schema validation (test_scenario_schema); timeline ordering (test_timeline); failure-event validation (test_failures); channel uniqueness (test_channels); serialization round-trip (test_serialization); fixture load + no-network (test_fixtures).

19. Source-module → test coverage matrix (every module mapped)

- agents: errors→(raised across suites); tools→test_agent_metadata; context→test_base_contract; base→test_base_contract/test_no_side_effects; dependencies→test_dependencies; registry→test_registry_completeness/test_registry_determinism; each agents/a**→test_registry_completeness+test_base_contract (per-agent asserted); agents/__init__,__init__→import aggregation (justified).

- orchestration: lifecycle→legal/illegal/terminal; history→test_history; budgets→test_budgets; state→test_checkpointer/test_deadline_cancel; node_registry→test_node_registry; checkpointer→test_checkpointer; cancellation→test_deadline_cancel; graph_scaffold→test_graph_scaffold; errors/init→cross-suite/import.

- evaluation: metrics→test_metrics; golden→test_golden_schema; dataset_loader→test_dataset_loader; result→test_result; thresholds→test_result; harness→test_stub_runner; errors/init→cross-suite/import.

- simulator-core: entities/channels→test_channels; failures→test_failures; scenario→test_scenario_schema/test_timeline; generator→test_seed_determinism; serialization→test_serialization; errors/init→cross-suite/import.

20. Host-executable static validations

- node scripts/check-amil-constants-parity.mjs (unchanged, must stay 41/41).

- node scripts/check-offline-safety.mjs (extended) — forbidden-import matrix (§16), no module-level network imports, no hardcoded secrets across all 6 P1b.2+P1b.3 packages.

- node scripts/check-agent-modules.mjs (new) — 17 agent modules present + aligned to constants.json ids/names/cohorts.

- node scripts/check-fixture-integrity.mjs (unchanged; integrations fixtures).

- JSON validity (manifest + golden + scenario fixtures); manifest schema/status audit; dependency-direction/acyclicity grep; secret & forbidden-artifact/lockfile scans; Phase 0/ADR immutability; git diff/status.

21. Deferred runtime validation gates (append to manifest; all DEFERRED_RUNTIME_VALIDATION)

p1b3-uv-sync-locked, p1b3-ruff-format, p1b3-ruff-lint, p1b3-mypy, p1b3-pytest-agents, p1b3-pytest-orchestration, p1b3-pytest-evaluation, p1b3-pytest-simulator-core, plus deferred-behavior gates: p1b3-langgraph-runtime (real graph exec — P10), p1b3-checkpointer-postgres (durable Postgres checkpointer — P10), p1b3-agents-live-reasoning (per-agent LLM reasoning — owning phases), p1b3-eval-harness-runtime (full investigation-level eval — AI-eval phase), p1b3-simulator-full (full constellation sim — P6). Each with exact command/cwd/requires/expected/blocked_reason/prerequisite/status.

22. Explicit out-of-scope

Real agent reasoning/LLM/network calls; real LangGraph orchestration + Postgres checkpointer (P10); full investigation-level evaluation runtime (AI-eval/consolidation phase); full constellation simulator (P6); wiring agents↔inference/integrations/evidence-graph (owning phases); HITL/approval runtime; installs/lockfiles/network; TS mirrors; any ADR/governance edit; P1b.4/P2.

23. Expected artifact footprint (plan targets)

- New: 93 — orion-agents 34, orion-orchestration 21, orion-evaluation 18, orion-simulator-core 19, scripts 1.

- Modified: 4 — pyproject.toml, scripts/check-offline-safety.mjs, manifest JSON, validation README.

- Total staged target: 97. (Exact counts reconciled at completion; any deviation explained before acceptance, per the P1b.2 precedent.) No lockfiles/artifacts/secrets.

24. Risks & mitigations

- Unexecuted Python → latent errors: strict typing, extra="forbid", host static gates (parity/offline-safety/agent-modules/fixture-integrity), honest deferred gates.

- Scaffold mistaken for complete (agents/graph/eval/sim): _run/graph/harness/full-sim raise explicitly; READMEs + manifest label deferred; test_no_side_effects/test_graph_scaffold enforce.

- Agent count/vocab drift: registry validates against constants.json; check-agent-modules.mjs + parity gate.

- Dependency cycles / wrong direction: detect_cycles + extended offline-safety matrix + tests.

- Non-determinism (sim/registry/eval): seeded PRNG, id-sorted iteration, injected clocks, deterministic stub; determinism tests.

- Over-dependency (P1b.1 lesson): agents declare only {shared, contracts}; inference/integrations/provenance deferred to owning phases via structural Protocol.

25. Implementation-completeness vs runtime-validation distinction

P1b.3 will be implementation-complete (frameworks, registries, contracts, deterministic logic, tests, host validators authored; all host-possible static checks pass) but not runtime-validated (no Python/LangGraph/sim/eval executed on host). Nothing claimed tested/working; all runtime + deferred-behavior gates remain DEFERRED_RUNTIME_VALIDATION.

26. Proposed P1b.3 sequencing

- orion-agents (errors→tools→context→base→dependencies→17 agent modules→registry→tests).

- orion-orchestration (errors→lifecycle→history→budgets→state→node_registry→checkpointer→graph_scaffold→tests; node_registry validates vs agents).

- orion-evaluation (errors→metrics→golden→dataset_loader→result→thresholds→harness→golden fixtures→tests).

- orion-simulator-core (errors→entities→channels→failures→scenario→generator→serialization→fixtures→tests).

- Host tooling: new check-agent-modules.mjs; extend check-offline-safety.mjs.

- Additive manifest edits: root pyproject.toml, manifest JSON + README.

- Run all host-possible static validations; fix; record deferred gates; produce the P1b.3 Completion Report; STOP before commit.

This is a plan only — no P1b.3 files created/modified; nothing installed/downloaded; no lockfiles; no network/model calls; no governance/ADR edits; P1b.4/P2 not started; no git write operations.

STOP — awaiting your explicit approval to implement P1b.3 per this plan (or requested revisions).