PROJECT ORION — PHASE 2 BOUNDED IMPLEMENTATION PLAN

Frontend Design System & UI Foundation

Status: PLAN ONLY — no Phase 2 files created/modified. Awaiting explicit approval. P1b.4 committed at 2d65546; main untouched at 7a7c635.

Evidence gap surfaced up front (not a blocker): No reference dashboard image exists anywhere in the repository (searched all image types — zero results). Per the roadmap's own instruction ("lock tokens early from UI_DESIGN_SYSTEM.md"), the authoritative visual source is UI_DESIGN_SYSTEM.md §B–§K, which already encodes the exact aesthetic your message enumerated (dark navy surfaces, orange primary, blue/cyan data, green/amber/red semantics, purple AI/sim, left sidebar, top header, dense mission-control layout). This plan derives visual direction from that frozen doc + your enumerated requirements. If you have the reference image, provide it at review and I will reconcile any deltas before implementation.

1. Governance & design inputs

- IMPLEMENTATION_ROADMAP.md Phase 2 (authoritative scope/exit criteria) and the dependency edge P1→P2, P2→P3 (Phase 2 depends only on Phase 1; the P1b backend does not gate it).

- UI_DESIGN_SYSTEM.md §A–§K + the AMIL Amendment (Phase G) — frozen tokens, typography, layout shell, components, states, a11y, motion, IA. Authoritative token/aesthetic source.

- docs/adr/0013-frontend-architecture.md — React+TS+Vite+Tailwind; TanStack Query (server) / Zustand (client) split; ECharts; CesiumJS bounded; Framer Motion minimal; feature-folder organization; Three.js deferred.

- CLAUDE.md §20 (UI consistency), §21 (accessibility WCAG 2.1 AA), §24 (TS strict, no unsafe any), §22 (testing), TESTING_STRATEGY.md, SECURITY_REQUIREMENTS.md, DEFINITION_OF_DONE.md (two-tier completion), CODING_STANDARDS.md.

- Restricted-host governance: no installs/downloads/lockfiles/network — Phase 2 inherits the implementation-complete vs runtime-validated model and the Deferred Validation Manifest.

2. Existing frontend baseline (evidence-based) & gaps

Baseline (verified this session):

- apps/web = blank Vite shell: React 18.3.1, react-dom, only @orion/shared dep; App.tsx renders a build-health <main>; vite.config.ts has react plugin + vitest jsdom; index.html minimal. No Tailwind, no CSS, no router, no state libs, no charts, no icons.

- Node workspace: pnpm-workspace.yaml members = apps/web, packages/typescript/* (glob auto-includes new TS packages). Root tsconfig.json references shared, contracts, apps/web.

- TS package pattern (from @orion/contracts): src/index.ts as main/types (no build step to consume), composite tsconfig extending tsconfig.base.json (strict, noUncheckedIndexedAccess, exactOptionalPropertyTypes, verbatimModuleSyntax).

- Root: eslint.config.mjs, host validators + check-all.mjs (7/7), CI node job (pnpm install --frozen-lockfile) + host-static-checks (node-only).

Gaps to close in Phase 2: no design tokens; no Tailwind config/theme; no component library package; no ECharts/motion/icon primitives; no gallery/showcase; no frontend a11y harness; no frontend forbidden-import/token validators; manifest has no Phase-2 gates (RECOGNIZED_PHASES = {P1b.1,P1b.2,P1b.3}).

3. Exact Phase 2 scope & exit criteria (from roadmap)

Scope (verbatim intent): Tailwind config + design tokens (color, spacing, typography, elevation); base components; ECharts wrapper components; Framer Motion transition primitives; Storybook or equivalent gallery route; accessibility baseline (focus, contrast, ARIA). Modules: packages/ui, packages/ui-theme. Page: component gallery / design-system showcase (dev-only). Security: no dangerouslySetInnerHTML without sanitization; CSP-friendly assets. Observability: frontend error boundary + client log-shipping stub. Testing: Vitest component tests + axe a11y on core components. Exit criteria: gallery renders all core components; a11y checks pass; theming switch works; components consumed via packages/ui. Roadmap "NOT yet": CesiumJS globe, domain pages, data binding.

Key reconciliation (roadmap vs your UI requirements): Your message asks the plan to cover the app shell (sidebar/header/content/nav). The roadmap places the functional shell (React Router, TanStack Query, Zustand stores, route guards, real navigation, placeholder routes) in Phase 3. Resolution: Phase 2 delivers the shell as static, presentational layout primitives (AppShell, Sidebar, Header, ContentArea, SideRail) demonstrated in the gallery to lock the visual direction — no routing, no data, no global state, no auth. The functional shell is Phase 3. This honors both your visual-continuity requirement and the roadmap boundary. Flagged explicitly for your approval.

4. Visual design direction (derived from UI_DESIGN_SYSTEM.md, matching your reference brief)

Premium dark space mission-control: near-black navy canvas (#0A0E14), recessed hairline-bordered panels, restrained elevation, surfaces recede / data advances. Left 280px nav sidebar (72px collapsed) with ORION identity + grouped nav + SIMULATION framing; fixed 56px top header (global search, environment badge, connection status, role). High-density 12-column workspace, tabular mono numerics. Orange #FF7A1A primary accent; blue/cyan data; green/amber/red semantic health; purple reserved exclusively for AI/simulation provenance. Motion minimal and reduced-motion-aware. Every status = color + icon + text (never color alone).

5. Design tokens (single source of truth → packages/ui-theme)

Tokens authored once as typed TS constants and emitted as CSS custom properties; Tailwind reads the CSS variables. No hard-coded hex outside the token module.

- Color: surfaces (bg.app/sidebar/header, surface.primary/secondary/elevated/hover/selected), borders (subtle/default/strong), overlay/scrim/shadow; accent + 6 semantics each with base/hover/active/subtle; text (primary/secondary/muted/inverse/disabled); focus ring; 9-slot data-viz palette — all exact values from §B.2–B.5.

- Typography: families (Inter / Inter Tight / JetBrains Mono) + system fallbacks; 14px base type scale (§C.2) as tokens (display…caption, telemetry-value, table); tnum feature settings.

- Spacing (4px base, §D.2), radii (sm/md/lg/full), borders (hairline 1px), elevation (elev.0–3, §D.2), z-index scale (base < sticky < dropdown < drawer < modal < toast < tooltip), breakpoints (xs–2xl, §D.4), motion (durations 120/180/240ms, easing, reduced-motion), iconography sizing (28/32/40).

6. Theme architecture & dark-theme behavior

- CSS-variable-driven theme applied via data-theme="dark" on the root; dark is the only V1 theme (light explicitly out of scope), but tokens are structured to add light later (semantic token names decoupled from raw values).

- A lightweight ThemeProvider (React context; no Zustand in Phase 2 — global stores are Phase 3) sets the theme attribute and exposes token access; the gallery's "theming switch" demonstrates the mechanism (toggles the data-theme attribute; V1 ships dark, an inert light scaffold proves switchability per the exit criterion) with prefers-reduced-motion and prefers-color-scheme respected.

- Tailwind config consumes CSS variables (e.g. colors.surface.primary = 'var(--color-surface-primary)') so utility classes and tokens never diverge.

7. Accessibility requirements (WCAG 2.1 AA, §I)

Contrast AA (AAA for primary text, already satisfied by tokens); status = color + icon + text everywhere; full keyboard operability; always-visible 2px focus ring; focus-trapped modals/drawers with escape; semantic landmarks + ARIA; ARIA live regions for toasts (polite/assertive); reduced-motion collapses animation to instant; chart data-table + text-summary fallback on every ECharts component; hit targets ≥32px. axe assertions gate every core component in tests.

8. Responsive-layout strategy

Token breakpoints 2xl≥1920 / xl≥1440 / lg≥1200 / md≥900 / sm≥600 / xs<600 (§D.4). Sidebar auto-collapses to icons at lg, becomes a drawer at sm; side rails move below workspace at md, stack at sm; 12-col grid degrades 4→2→1 across KPI strips; xs = triage/read-only fallbacks. Layout primitives expose responsive props; demonstrated statically in the gallery (no live data).

9. App shell architecture (static primitives — visual lock only)

Reusable, presentational layout primitives matching the reference direction, with no routing/state/data:

- AppShell (grid: sidebar + header + content [+ optional rails]); Sidebar (identity slot, grouped nav items, collapse toggle, footer user/role slot — static props, no active-route logic); Header (search input shell, SIMULATION environment badge, connection-status badge, notifications bell, role/identity — presentational); ContentArea (max-width, page-title slot); SideRail (collapsible contextual rail); PageHeader/Toolbar primitives.

- Deferred to Phase 3: React Router, real navigation/active state, Zustand UI store, TanStack Query, route guards, placeholder routes, live connection status.

10. Reusable UI components to create (generic primitives only)

In scope (design-system primitives, domain-agnostic): Buttons (primary/secondary/ghost/destructive/AI-action + sizes + loading), IconButton, Card/Panel (+ OperationalPanel header/collapse/overflow, KPI card), Badge/StatusBadge (all §B.6 statuses w/ icon+label), Table (compact, sticky header, sort, zebra, row→drawer affordance, density toggle, empty/loading/error rows — static data), Tooltip, Modal, Drawer, Tabs, Toast + ToastHost + NotificationItem, Input/Select/Textarea/Checkbox/Radio/Switch/FormField (labels, error, focus), Skeleton, Spinner, EmptyState, ErrorState (with correlation-id slot), PermissionDenied state, ConnectionBadge, ConfidenceBar + UncertaintyBand (generic §F.3/§F.4 encodings — presentational), Chart primitives: EChartsBase wrapper + LineChart/BarChart/Sparkline (+ mandatory ChartDataTableFallback), Motion primitives (FadeSlide, Collapse — reduced-motion aware), ErrorBoundary + clientLog stub.

Explicitly deferred to owning phases (domain-specific, NOT Phase 2): SatelliteCard/MissionCard (P8/P3), Timeline/Gantt (P8+), Command palette entity-jump & global search results (P3), AI recommendation card / evidence viewer / citation viewer / agent trace / tool-call viz / reflection / candidate-plan / evidence-graph / lifecycle stepper (their AMIL phases), CesiumJS globe (P8). Phase 2 provides the primitives these will be built from, not the composites.

11. Exact packages/modules/files to create or modify (structure; exact list locked at contract)

New package packages/typescript/ui-theme (@orion/ui-theme) — leaf: package.json, tsconfig.json, README.md, src/index.ts, src/tokens/{color,typography,spacing,radii,elevation,zindex,breakpoints,motion}.ts, src/css-vars.ts (CSS-var emitter), src/tokens.css (generated var declarations + @font-face + fallback), tests. New package packages/typescript/ui (@orion/ui) — package.json, tsconfig.json, README.md, src/index.ts, feature-folder src/components/<component>/{Component.tsx,index.ts,Component.test.tsx}, src/primitives/, src/charts/, src/motion/, src/a11y/, src/utils/cn.ts. Modify apps/web: package.json (+@orion/ui,@orion/ui-theme, tailwind/echarts/framer-motion/icons/axe devdeps), tailwind.config.ts, postcss.config.cjs, src/index.css (Tailwind layers + token import), src/main.tsx (import css + ThemeProvider), src/gallery/ (dev-only showcase route + sections), App.tsx (mount gallery in dev), tsconfig.json (+refs), vite.config.ts (tailwind/postcss if needed), index.html (font preload). Modify root: tsconfig.json (+refs to ui-theme, ui); possibly eslint.config.mjs (a11y/react-hooks globs for new packages — already have plugins). New host validators: scripts/check-design-tokens.mjs, scripts/check-frontend-imports.mjs, scripts/check-ui-gallery-coverage.mjs; modify scripts/check-all.mjs (register), scripts/check-deferred-manifest.mjs (add P2 to RECOGNIZED_PHASES), docs/validation/DEFERRED_VALIDATION_MANIFEST.json (+P2 gates), .github/workflows/ci.yml (host-static picks up new validators automatically via check-all). Docs: docs/frontend/DESIGN_TOKENS.md, docs/frontend/COMPONENT_LIBRARY.md, docs/frontend/PHASE_2_COMPLETION.md.

12. Component API & TypeScript contract strategy

Strict TS (base config): explicit prop interfaces, no unsafe any, discriminated unions for variants (e.g. variant: 'primary'|'secondary'|…), exactOptionalPropertyTypes-safe optional props, forwarded refs, aria-* required where meaningful (IconButton requires aria-label), polymorphic as only where justified, controlled/uncontrolled patterns documented, all components export types from src/index.ts. Variant composition via a tiny local cn() (clsx/tailwind-merge) — no runtime CSS-in-JS.

13. State boundaries & mock/static data strategy

- No server state, no data binding (roadmap NOT-yet). No Zustand (Phase 3). Only local React state + ThemeProvider context.

- Gallery uses static in-file fixtures (sample rows, sample series, sample statuses) purely to render components. Fixtures live under apps/web/src/gallery/fixtures/ and are clearly non-domain, non-persisted.

14. Asset strategy

- Fonts (Inter, Inter Tight, JetBrains Mono): self-hosted per §C, OFL-licensed. @font-face + font-display: swap + system fallback stack defined now; the woff2 binaries are a deferred off-host asset-acquisition task (recorded in the manifest/completion doc) — never loaded from a CDN at runtime (CSP-friendly, offline-first). App renders correctly on fallbacks until binaries land.

- Brand: ORION wordmark + orbital-glyph as bespoke local SVG (original artwork; no third-party logos/mission-patch/copyrighted assets).

- No remote images/assets; all assets local and licensed.

15. Icon strategy

Recommendation: lucide-react (MIT, tree-shakable, local, no network) as the geometric line-icon base, wrapped in an Icon primitive that enforces sizing tokens + aria semantics; bespoke SVG only for the ORION brand glyph and any status glyph not covered. Rationale: avoids hand-authoring dozens of icons while staying license-clean and offline. Alternative (if you prefer zero icon deps): fully bespoke SVG sprite — higher authoring cost. Decision requested at review.

16. Storybook / component-documentation strategy

Recommendation: in-app dev-only gallery route (NOT Storybook). Rationale: restricted-host + offline-first + minimal-dependency posture; Storybook adds a large dependency tree and a second build/runtime. An in-app /gallery (dev-only, tree-shaken from prod) satisfies the roadmap's "or equivalent gallery route" exactly, is testable with Vitest/axe, and needs no extra toolchain. Component usage docs live in docs/frontend/COMPONENT_LIBRARY.md + per-component README sections. Storybook = rejected-for-V1 alternative (revisitable in a consolidation phase). Decision requested at review.

17. Testing strategy (unit / component / visual / a11y)

- Component (Vitest + RTL): render, variant, state (hover/focus/disabled/loading), keyboard interaction, controlled/uncontrolled per component.

- Accessibility: vitest-axe (jsdom + axe-core) assertion on every core component; focus-ring, aria-label, landmark, live-region tests.

- Unit: token emitter (CSS-var output correctness), cn(), theme provider.

- Visual: DOM/structural assertions + optional snapshot; screenshot-based visual regression deferred (needs a real browser runner off-host — recorded as a deferred gate, not faked).

- All authored to pass; none marked passed until executed off-host (jsdom/axe/vitest require installed deps → deferred on host).

18. Source-module → test coverage mapping

Every packages/typescript/ui/src/components/<C>/C.tsx → co-located C.test.tsx (render + variants + a11y). ui-theme token modules → tokens.test.ts (values present, CSS-var emission, no duplicate/missing tokens). cn() → cn.test.ts. ThemeProvider → theme.test.tsx. Chart primitives → base + fallback tests. A host validator (check-ui-gallery-coverage.mjs) statically asserts: every exported component has (a) a test file and (b) a gallery entry — dependency-free, host-runnable.

19. Failure-path & invariant coverage

Error/empty/loading/permission-denied/disconnected/stale/partial states rendered and tested (§H); ErrorBoundary catches + renders ErrorState with correlation-id slot; chart data-table fallback present when series empty/failed; reduced-motion path asserted; IconButton without aria-label fails a lint/test invariant; token invariant: no raw hex outside ui-theme (enforced by check-frontend-imports.mjs/lint).

20. Frontend dependency directions & forbidden imports

- Allowed: ui-theme → (leaf, no internal deps); ui → ui-theme + React/echarts/framer-motion/lucide/clsx; apps/web → ui, ui-theme, shared.

- Forbidden (enforced by new check-frontend-imports.mjs, regex/static like existing offline-safety): ui-theme → ui/apps/web/contracts; ui → apps/web; ui → @orion/contracts (domain types) — primitives stay domain-agnostic; any package → apps/*; no network/CDN imports; no dangerouslySetInnerHTML without a sanitizer; no raw hex/# colors outside ui-theme.

- Acyclic graph enforced by extending check-workspace-integrity.mjs (already validates TS tsconfig refs + pnpm globs; new packages auto-covered by packages/typescript/*).

21. Security requirements

No secrets in frontend bundles (validated); no dangerouslySetInnerHTML without sanitization; CSP-friendly (no inline-critical, no remote asset/font/script at runtime, all assets local); dependency pinning + provenance (lockfile regen off-host, reviewed); SIMULATION/advisory framing primitives available (env badge, simulated/AI provenance treatments) so downstream phases can't present AI/sim as ground truth; no eval/dynamic import of untrusted content.

22. Host-executable static validations (run on restricted host)

New dependency-free Node validators added to check-all.mjs:

- check-design-tokens.mjs — all required tokens present, values match UI_DESIGN_SYSTEM.md §B/§C/§D, no duplicates, CSS-var names well-formed.

- check-frontend-imports.mjs — forbidden-import matrix (§20), no network imports, no raw hex outside ui-theme, no unsafe HTML sink.

- check-ui-gallery-coverage.mjs — every exported component has a test + a gallery entry.

- Existing check-workspace-integrity.mjs extends to the 2 new packages automatically (pnpm glob + tsconfig refs). Target: node scripts/check-all.mjs → all validators PASS on host (now 10 validators).

23. Runtime validations & deferred gates

Because installs are prohibited on host, these are DEFERRED_RUNTIME_VALIDATION (never marked passed on host), added to the manifest under new phase P2: p2-pnpm-install (regen lockfile off-host — uv-style bootstrap analog), p2-tsc-typecheck, p2-eslint, p2-vitest-ui, p2-vitest-axe-a11y, p2-web-build (vite build), p2-visual-regression (screenshot — later/optional), p2-font-assets (off-host OFL binary acquisition). check-deferred-manifest.mjs gains P2 in RECOGNIZED_PHASES. No gate marked passed; no post-validation status token invented (reuses the P1b completion_policy lifecycle).

24. CI implications

- host-static-checks job needs no change — it runs check-all.mjs, which auto-includes the 3 new validators. Stays green on host-authored code.

- Honest red flag: the existing node CI job runs pnpm install --frozen-lockfile + tsc/vitest. Adding deps changes the lockfile, which can only be regenerated off-host. Until the regenerated lockfile is committed off-host, the frozen-lockfile node job (and Python job, unrelated) will fail — this is expected and must be surfaced, not hidden. Mitigation: treat lockfile regen as the first off-host Phase-2 validation step (p2-pnpm-install), documented in RUNTIME_BOOTSTRAP.md; do not claim the node CI job passes until then.

25. Documentation & Phase 2 completion artifacts

docs/frontend/DESIGN_TOKENS.md (token reference ↔ UI_DESIGN_SYSTEM.md), docs/frontend/COMPONENT_LIBRARY.md (component API/usage/a11y notes), docs/frontend/PHASE_2_COMPLETION.md (impl-complete-vs-runtime matrix, host-static results, P2 deferred-gate inventory, off-host steps, honesty statement). Update docs/validation/README.md + README.md (new packages, check count). ADR check: this plan conforms to ADR-0013 (no architecture change) → no new ADR required; if you direct Storybook/icon choices that deviate from ADR-0013, I will add an ADR first per §28.

26. Explicit out-of-scope (deferred to owning phases)

CesiumJS globe (P8); React Router / functional navigation / route guards / placeholder routes / TanStack Query / Zustand stores / real connection status (P3); auth/login UI (P5); Mission Control dashboard, satellite/telemetry/alerts runtime, AI-agents UI, Investigation Workspace, evidence-graph/lifecycle-stepper/AI-recommendation/candidate-plan composites, simulation/reports runtime, backend/live-API integration, data binding, WebSocket (their AMIL phases); light theme; Three.js; Storybook (recommended out for V1); screenshot visual-regression tooling.

27. Expected artifact footprint (estimate — exact count locked at implementation contract)

~2 new packages (ui-theme, ui) with ~8 token modules + ~30–36 component/primitive/chart/motion modules and co-located tests; ~10–12 apps/web files (tailwind/postcss/css/main/gallery/App/tsconfig/index.html); 3 new host validators + check-all.mjs/check-deferred-manifest.mjs/manifest edits; root tsconfig + docs (3 new) + README/validation-README edits. I will convert this into an exact new/modified file list in the pre-implementation contract for your approval (same discipline as P1b.2's FINAL CONTRACT).

28. Risks & mitigations

| Risk | Mitigation |
| --- | --- |
| Missing reference image → aesthetic drift | Derive strictly from frozen UI_DESIGN_SYSTEM.md tokens; reconcile against image at review if provided |
| Lockfile/CI red until off-host regen | Surface honestly; sequence lockfile regen first off-host; host-static stays green |
| Bikeshedding on aesthetics | Tokens locked verbatim from §B (roadmap mitigation) |
| Scope creep into domain/Phase-3 shell | Shell shipped as static primitives only; explicit out-of-scope list; contract-gated file list |
| Dependency bloat / offline breakage | Minimal deps (no Storybook, bespoke chart wrapper, local assets, no CDN); forbidden-import validator |
| Can't run tsc/vitest/axe on host | Two-tier model + P2 deferred gates; dependency-free host validators for structure/tokens/imports/coverage |
| Font binaries unavailable on host | Fallback stack now; OFL woff2 as deferred off-host asset task |

29. Recommended implementation sequencing

- @orion/ui-theme (tokens → CSS-var emitter → tokens.css + @font-face/fallback) + check-design-tokens.mjs.

- @orion/ui scaffolding + cn() + ThemeProvider + a11y helpers + ErrorBoundary/clientLog stub.

- Primitives (buttons, cards, badges, inputs, table, modal/drawer, tabs, tooltip, toast, states, skeleton/spinner) with co-located tests + axe.

- Chart primitives (EChartsBase + Line/Bar/Sparkline + data-table fallback) + motion primitives.

- Static shell primitives (AppShell/Sidebar/Header/ContentArea/SideRail).

- apps/web: Tailwind/postcss/css wiring, ThemeProvider mount, dev-only /gallery showcase (+ theming switch demo).

- Remaining host validators (check-frontend-imports, check-ui-gallery-coverage) + check-all.mjs wiring + manifest P2 gates + check-deferred-manifest phase.

- Docs (DESIGN_TOKENS, COMPONENT_LIBRARY, PHASE_2_COMPLETION) + README/validation-README.

- Run node scripts/check-all.mjs (host) → require all PASS; assemble completion report; STOP before commit.

Decisions I'm requesting at review

- Reference image — provide it (to reconcile) or confirm proceeding from UI_DESIGN_SYSTEM.md as authoritative.

- Gallery mechanism — confirm in-app dev-only gallery route (recommended) vs Storybook.

- Icons — confirm lucide-react + bespoke brand glyph (recommended) vs fully bespoke SVG.

- Static shell primitives in Phase 2 — confirm the reconciliation (shell primitives now; functional shell in Phase 3).

STOP — Phase 2 Bounded Implementation Plan complete. No Phase 2 files created/modified; no installs/downloads/lockfiles/network; no governance/ADR changes; nothing pushed. Awaiting your explicit approval (and the four decisions above) before producing the exact-file implementation contract.