PROJECT ORION — P2.2 BOUNDED IMPLEMENTATION PLAN

Core Component Library (@orion/ui)

PLANNING ONLY. No files created/modified. Nothing staged/committed. Awaiting approval.

1. Baseline & repository-state verification

Branch feat/amil-implementation; HEAD 6a7cf84 (P2.1, just committed); main 7a7c635 (untouched); working tree clean (only untracked .claude/settings.local.json). check-all.mjs 8/8; manifest 47 gates all DEFERRED. @orion/ui-theme present and committed. apps/web = blank Vite shell (React 18.3.1, dep @orion/shared only). eslint.config.mjs wires react-hooks+jsx-a11y+no-explicit-any but no browser globals. Workspace glob packages/typescript/* auto-includes new members.

2. Governance inputs

IMPLEMENTATION_ROADMAP.md Phase 2; UI_DESIGN_SYSTEM.md §E (core components), §F.3/§H (states), §I (a11y), §J (motion tokens); ADR-0013 (feature folders, TanStack/Zustand split — client libs are Phase 3, not P2.2); TESTING_STRATEGY.md §3.2 (Vitest+RTL, jsdom, mocked network, axe inline, loading/empty/error covered), §3.20 (axe, no serious/critical), §5 (frontend components ≥80% line PR-blocking); SECURITY_REQUIREMENTS.md (no frontend secrets, only VITE_ public config, CSP no-inline, SCA pin/lock); DEFINITION_OF_DONE.md (two-tier); committed @orion/ui-theme; Deferred Manifest + completion_policy; RUNTIME_BOOTSTRAP.md; the approved whole-Phase-2 contract + sub-staging (P2.2 = Core Component Library; charts/motion/shell = P2.3; gallery/Tailwind-wiring/completion = P2.4).

3. Evidence-based P2.2 gaps

No React component library exists; no cn/variant utility; no ThemeProvider (P2.1 shipped only the CSS foundation); no React a11y utilities; no ErrorBoundary/clientLog; no frontend forbidden-import/hardcoded-color validator; eslint lacks browser globals; manifest has no P2.2 gates.

4. Exact bounded scope

Create @orion/ui (packages/typescript/ui): the generic, domain-agnostic core component library — ThemeProvider, React a11y utilities, ErrorBoundary + clientLog stub, cn, useControllableState, and 27 foundational primitives (§7), each with co-located Vitest+RTL+axe tests; add the check-frontend-imports.mjs host validator; add P2.2 deferred gates + manifest/runbook/doc updates; add browser globals to eslint. No charts, no motion components, no shell (P2.3); no gallery, no apps/web Tailwind wiring, no @font-face/woff2 binaries (P2.4); no routing/Zustand/TanStack/auth/domain/Phase-3+.

Key decisions requested (§F/§E of your letter):

- Tailwind wiring into apps/web → deferred to P2.4 (recommended). Rationale: apps/web renders nothing until the gallery (P2.4); components author Tailwind utility-class strings + consume CSS vars, unit-tested via jsdom on DOM/ARIA (not computed styles). Keeps P2.2 a self-contained library and touches apps/web once, at render time — mirroring P2.1's "don't touch apps/web until consumed." (Alt: wire in P2.2.)

- @font-face + self-hosted OFL woff2 binaries → deferred to P2.4 (with rendering). P2.2 uses the existing font-family fallback tokens; no CDN.

- ThemeProvider → in P2.2 (first React stage; components consume it).

5. Exact packages/directories/files to CREATE (est. 78; exact list locked at contract)

packages/typescript/ui/ (~76):

- Infra (22): package.json, tsconfig.json, README.md, vitest.config.ts, vitest.setup.ts, src/index.ts; src/utils/cn.ts+test; src/theme/ThemeProvider.tsx+test; src/a11y/{VisuallyHidden.tsx,useFocusTrap.ts,useReducedMotion.ts}+tests (6); src/hooks/useControllableState.ts+test; src/error/ErrorBoundary.tsx+test; src/observability/clientLog.ts+test.

- Components (27 × Component.tsx+Component.test.tsx = 54): under src/components/<Name>/. scripts/check-frontend-imports.mjs (1). docs/frontend/COMPONENT_LIBRARY.md (1).

6. Exact existing files to MODIFY (8)

tsconfig.json (root — +ui project ref), eslint.config.mjs (+browser globals for **/*.{ts,tsx}), scripts/check-all.mjs (+check-frontend-imports.mjs), scripts/check-deferred-manifest.mjs (+"P2.2"), docs/validation/DEFERRED_VALIDATION_MANIFEST.json (+P2.2 gates), docs/validation/README.md, docs/validation/RUNTIME_BOOTSTRAP.md (+§4b), README.md. (pnpm-workspace.yaml unchanged — glob auto-covers ui.)

7. Exact component inventory (27; derived from UI_DESIGN_SYSTEM.md §E/§H)

Actions: Button, IconButton, Icon. Containers: Card, Panel, KpiCard. Status: Badge (all §B.6 statuses). Data: Table. Overlays: Tooltip, Modal, Drawer, DropdownMenu, Tabs. Feedback: Toast (+ToastHost/useToast), Alert/Callout, Skeleton, Spinner/Progress, EmptyState, ErrorState, PermissionDenied. Forms: Input, Textarea, Select, Checkbox, Radio, Switch, FormField. Excluded (owning phases): charts §E.6 (P2.3), motion components (P2.3), shell §D (P2.3); command palette/global search & satellite/mission cards/timeline §E.10/12/13/14 (Phase 3/8); AI/twin composites incl. ConfidenceBar/UncertaintyBand §F/§G (AI phases); NotificationCenter (Phase 3 chrome).

8. Typed interfaces & public APIs

Strict TS (tsconfig.base.json): explicit prop interfaces, discriminated-union variants, exactOptionalPropertyTypes-safe optionals, forwarded refs, required aria-* where meaningful (IconButton requires aria-label). All components + types exported from src/index.ts. Representative: Button {variant:'primary'|'secondary'|'ghost'|'destructive'|'ai'; size:'sm'|'md'|'lg'; loading?; leftIcon?/rightIcon?}; Badge {status; variant:'solid'|'outline'|'dot'|'pill'} (color+icon+label); Table<T> {columns; data; sortable?; density?; empty/loading/error} (static data); Modal/Drawer {open,onClose,title,size|side} (focus-trapped); DropdownMenu {items,trigger}; Toast via useToast()+ToastHost (aria-live); form controls with label/error/help via FormField (aria-describedby).

9. Dependency directions

@orion/ui → @orion/ui-theme + React/clsx/tailwind-merge/lucide-react; react/react-dom as peerDependencies. Forbidden: ui→apps/*, ui→@orion/contracts (domain-agnostic), ui→network. ui-theme stays leaf. apps/web→ui,ui-theme (wired P2.4).

10. Accessibility architecture (WCAG 2.1 AA, §I)

useFocusTrap (Modal/Drawer/DropdownMenu) with focus restoration on close; Escape closes overlays (except destructive-confirm); visible 2px focus ring (--color-focus-ring) never removed; VisuallyHidden for SR-only labels; ARIA roles/aria-modal/aria-expanded/aria-current/aria-live (polite/assertive) per component; useReducedMotion gates any transition to instant; status always color+icon+text; contrast satisfied by tokens; axe assertion on every component (no serious/critical). Keyboard operability tested per interactive component.

11. Theme/token consumption strategy

Components consume @orion/ui-theme only via CSS variables (Tailwind utility classes bound to vars in P2.4, and/or var(--…) inline where dynamic). No hardcoded hex/rgb in @orion/ui (validator-enforced). ThemeProvider sets/reads data-theme (default dark), exposes theme + reduced-motion context; no Zustand/persistence in P2.2 (Phase 3). Light-theme extension boundary preserved (namespacing only).

12. Typography / font strategy

Consume font-family tokens (fallback stacks) from P2.1. @font-face + self-hosted OFL woff2 binaries deferred to P2.4 (render time); no CDN; license handling documented then.

13. Tailwind v4 strategy

Documented in COMPONENT_LIBRARY.md: components use Tailwind utility-class strings mapped to CSS vars; actual wiring (@import "tailwindcss" + @theme mapping to ui-theme vars + @tailwindcss/vite + content globs covering @orion/ui) lands in P2.4 with the gallery. No design-token values duplicated in Tailwind config (mapped to var(--…) only).

14. Component composition & variant strategy

cn() = clsx+tailwind-merge for conflict-safe class composition; variants via typed unions + lookup maps (no runtime CSS-in-JS). Compound components where natural (Card.Header/Body/Footer, Tabs, DropdownMenu). Controlled/uncontrolled via useControllableState (e.g., Tabs value, Switch/Checkbox checked, Modal open) — controlled when prop provided, else internal state.

15. Security rules

No secrets (no frontend secrets; only VITE_ public config, none introduced); no dangerouslySetInnerHTML without a sanitizer (validator-enforced); CSP-friendly (no inline scripts, no remote assets/fonts/scripts at runtime); no eval/dynamic untrusted import; new deps pinned + lockfile regen governance-reviewed off-host (SCA); clientLog never logs secrets/PII.

16. Test coverage mapping

Per component: render + variants + states (hover/focus/disabled/loading) + keyboard + axe (no serious/critical) + failure states (§H). Infra: cn, ThemeProvider, useFocusTrap (trap+restore+escape), useReducedMotion, useControllableState (controlled/uncontrolled), ErrorBoundary (catch→ErrorState), clientLog. Target ≥80% line (PR-blocking floor per TESTING_STRATEGY.md §5) — executed off-host (deferred).

17. Source-module → test mapping

1:1 co-located Component.tsx↔Component.test.tsx; each hook/util X.ts↔X.test.ts. Enforced by check-frontend-imports.mjs (every @orion/ui component/exported module has a sibling test). Full matrix published in COMPONENT_LIBRARY.md.

18. Failure-path & accessibility invariant coverage

States loading/skeleton/empty/error/permission-denied rendered+tested; ErrorBoundary fallback with correlation-id slot; Modal/Drawer focus-trap+restore+escape; DropdownMenu roving focus; IconButton missing aria-label → test/lint invariant fails; reduced-motion path asserted; no-color-only status invariant; hardcoded-color invariant (validator).

19. Host-executable static validations

New scripts/check-frontend-imports.mjs (dependency-free Node): forbidden-import matrix (ui↛apps/*/@orion/contracts/network; ui-theme stays leaf), hardcoded-color/token-bypass detection (#hex/rgb(/rgba( outside ui-theme), no unsafe-HTML sink, and component→test coverage. check-workspace-integrity.mjs auto-covers the new ui member (deps resolve, acyclic, tsconfig ref). check-design-tokens.mjs unchanged (ui-theme untouched). Secret/artifact scans as before. Target: check-all.mjs 9/9 PASS.

20. Deferred runtime validations & exact gate IDs (phase P2.2)

p2.2-pnpm-install (build — regen lockfile incl. @orion/ui + new deps), p2.2-tsc-typecheck (type), p2.2-eslint (lint), p2.2-vitest-ui (unit — component + interaction + keyboard), p2.2-vitest-axe (a11y — no serious/critical). All DEFERRED_RUNTIME_VALIDATION; prereq-chained on p2.2-pnpm-install. No build/gallery gate (P2.4).

21. Deferred Validation Manifest strategy

Append the P2.2 gates (all required fields, status: DEFERRED_RUNTIME_VALIDATION, added_at_commit: pending-p2.2); add "P2.2" to RECOGNIZED_PHASES. Reuse existing completion_policy; no post-validation token invented; governance_approved_validated_statuses stays []; none marked passed. Manifest 47 → 52 gates.

22. RUNTIME_BOOTSTRAP.md update strategy

Add §4b — P2.2 Core Component Library: 5 gate IDs, off-host order (install→typecheck→eslint→vitest→axe), lockfile-regen + governance-review + SCA note for new third-party deps, evidence-recording fields, and the unchanged "no gate leaves DEFERRED until governance defines a status token" rule. Minimal, additive.

23. Documentation changes

New docs/frontend/COMPONENT_LIBRARY.md (component APIs, variants, a11y notes, composition, source→test matrix, Tailwind-strategy pointer). Update docs/validation/README.md, README.md (add @orion/ui, validator count 8→9).

24. Explicit out-of-scope

Charts/ECharts, motion components, static shell (AppShell/Sidebar/Header/…) — P2.3. Gallery, apps/web Tailwind wiring, @font-face/woff2 binaries, gallery-coverage validator, Phase 2 completion/handoff — P2.4. Routing, Zustand, TanStack Query, auth, backend/APIs/WebSockets, CesiumJS, dashboard, domain components (satellite/mission cards, command palette, timeline), AI/twin composites (ConfidenceBar/UncertaintyBand/evidence-graph), light theme, Storybook, visual-regression — later/never per scope.

25. Expected artifact footprint

~78 new / 8 modified / ~86 total (est.). Large because it is the core library (27 components × 2 + 22 infra). Exact new/modified file list will be locked in a pre-implementation contract for approval (P1b.2-style). If you prefer a smaller stage, the inventory can be trimmed at review — but sub-staging is fixed at 4, so deferring components would push them to a later phase's owning surface.

26. Risks & mitigations

| Risk | Mitigation |
| --- | --- |
| Large change set (~86 files) | Itemized contract + component→test validator; trimmable at review |
| Components unstyled until P2.4 Tailwind wiring | Author class strings + CSS-var consumption; unit tests assert DOM/ARIA, not computed styles |
| New third-party deps (clsx, tailwind-merge, lucide-react, vitest-axe, axe-core) | Pin versions; lockfile regen governance-reviewed off-host (SCA); most testing deps already in-workspace |
| node CI red until off-host lockfile | Surfaced; host-static (check-all) stays green |
| Can't run tsc/eslint/vitest/axe on host | Two-tier + P2.2 deferred gates + dependency-free host validators |
| a11y regressions | axe on every component; focus-trap/restore/escape tests; no-color-only + aria invariants |
| Hardcoded colors bypassing tokens | check-frontend-imports.mjs hex/rgb detection |

27. Recommended implementation sequencing

- @orion/ui scaffold (package.json, tsconfig, vitest config/setup, README) + cn + useControllableState.

- ThemeProvider + a11y utils (VisuallyHidden, useFocusTrap, useReducedMotion) + ErrorBoundary + clientLog.

- Actions + containers + status + forms primitives (with tests+axe).

- Overlays (Tooltip, Modal, Drawer, DropdownMenu, Tabs) + feedback (Toast, Alert, Skeleton, Spinner, states).

- check-frontend-imports.mjs + check-all.mjs wiring; eslint browser globals; root tsconfig ref.

- Manifest P2.2 gates + check-deferred-manifest phase; RUNTIME_BOOTSTRAP.md §4b; COMPONENT_LIBRARY.md; README/validation-README.

- Run node scripts/check-all.mjs → require 9/9 PASS; assemble completion report; STOP before commit.

28. P2.2 completion criteria

All contract files created/modified (exact footprint); check-all.mjs 9/9 PASS; forbidden-import + hardcoded-color + component→test coverage clean; secret/artifact scans clean; no protected-path/apps/web/ui-theme-source changes beyond approved; P2.2 gates present, all DEFERRED_RUNTIME_VALIDATION (none passed); completion_policy intact, allowlist empty; docs authored; implementation-complete, runtime-deferred — then STOP for review before commit.

29. STOP conditions

- Any file/dep/modification beyond the approved contract, or any protected-path touch.

- Any need to wire Tailwind/fonts into apps/web earlier than P2.4, or add a design token → stop/reconcile (ADR if governance).

- Any component not supported by UI_DESIGN_SYSTEM.md governance.

- Any correctness issue in existing code.

- Any temptation to install/download, generate a lockfile, run a deferred gate, mark one passed, or invent a status token.

- Footprint drift from the locked contract.

STOP — P2.2 Bounded Implementation Plan complete. No files created/modified; nothing staged/committed/pushed; main 7a7c635; HEAD 6a7cf84 (P2.1 committed); working tree clean. No installs/downloads/lockfiles/network; no governance/ADR/constants changes.

Est. footprint: ~78 new / 8 modified / ~86 total. Decisions requested: (1) confirm Tailwind wiring + fonts deferred to P2.4 (recommended) vs wire in P2.2; (2) confirm the 27-component inventory (or trim); (3) confirm ThemeProvider + React a11y utilities in P2.2. Awaiting your explicit review and approval before producing the exact-file P2.2 implementation contract.