PHASE 1 PLANNING REPORT

1. Phase 0 Baseline Verification

| Item | Value |
| --- | --- |
| Baseline commit | 7a7c6352034c26321c28a4e3a5f29c9b530caafa ✅ matches |
| Branch | master (⚠️ CODING_STANDARDS §Git specifies main — see §18) |
| Working tree | Clean — git status empty |
| Tracked files | 41 (40 .md + .gitignore) — matches Phase 0 report |
| Uncommitted changes | None |
| Phase 0 records | Intact and immutable |

Baseline verified. No repository changes have been made during this planning step.

2. Phase 1 Objective

Establish a clean, professional, production-oriented monorepo foundation — directory structure, dual Python/Node workspaces, shared quality tooling (lint/format/type/test/secret-scan), pre-commit hooks, .env.example, base Docker Compose for datastores, commit conventions, CODEOWNERS, and Phase-1 documentation — so every later phase drops into a known place with consistent quality gates. Per the authoritative roadmap card, Phase 1 also stands up minimal runnable service skeletons (health endpoints, blank rendering web app, one trivial test each, structlog/OTel init) — but introduces zero product features (no business logic, no DB schemas, no auth, no LLM calls, no agents, no telemetry generation, no UI screens).

3. Authoritative Documents Reviewed

Read in full or targeted: CLAUDE.md, README.md, IMPLEMENTATION_ROADMAP.md (Phase 1 card + release boundaries + dependency graph), TECH_STACK.md, CODING_STANDARDS.md (esp. §Python, §Git, §Config), API_KEY_AND_SECRETS_STRATEGY.md (full .env.example structure + secrets inventory), SERVICE_OWNERSHIP_MATRIX.md, SYSTEM_ARCHITECTURE.md (referenced), SYSTEM_BOUNDARIES.md, RELEASE_SCOPE.md, DATA_OWNERSHIP_MATRIX.md, SECURITY_REQUIREMENTS.md, TESTING_STRATEGY.md, AI_EVALUATION_STRATEGY.md, OBSERVABILITY_STRATEGY.md, DEFINITION_OF_DONE.md, RISK_REGISTER.md, PHASE_0_CHECKLIST.md, ADR index, and ADRs 0001 (initial architecture), 0002 (service boundaries), 0004 (data storage), 0010 (deployment — Compose in V1), 0013 (frontend).

4. Current Repository State

- Tree: only docs/, README.md, CLAUDE.md, .gitignore (41 files). No apps/, packages/, infrastructure/, etc. yet.

- Git: branch master, at baseline commit, clean, core.autocrlf=false (set in Phase 0).

- Local tooling (read-only probe):

| Tool | Status | Impact |
| --- | --- | --- |
| Node | ✅ v25.2.1 | Node workspace + web configs runnable |
| npm | ✅ 11.12.1 | Available |
| git | ✅ 2.52.0 | Available |
| Python / python3 | ❌ missing (MS Store alias only) | Python workspace cannot be built/validated locally |
| uv | ❌ missing | Python workspace tool absent |
| pip | ❌ missing | — |
| pnpm | ❌ missing (only npm) | Roadmap mandates pnpm workspace — not installed |
| docker | ❌ missing | docker compose up exit criterion cannot be validated |
| make | ❌ missing | Makefile not runnable here |
| pre-commit | ❌ missing | Hooks can be configured but not installed/run |

This is the single most important planning constraint and is escalated in §18.

5. Frozen Decisions Affecting Phase 1

- Monorepo, 4 V1 services: apps/web, apps/api, apps/worker, apps/simulator (ADR-0001/0002). ai-engine + telemetry-service are Python packages for V1, not services.

- Python: 3.12+, ruff for format and lint (no black/isort/flake8) (CODING_STANDARDS §34), mypy strict, pytest. Python tool = uv (TECH_STACK "venv/uv").

- Node: pnpm workspace (roadmap Phase 1 card), TypeScript strict, Vite, Vitest, ESLint, Prettier.

- Config: 12-factor, Pydantic Settings, fail-fast, .env.example committed with placeholders only; no secrets in VCS; VITE_-only public frontend config.

- Deployment: Docker Compose is the V1 mechanism (ADR-0010); K8s/Helm/Terraform deferred; non-root container users; cloud-neutral.

- Cross-cutting from Phase 1 onward: structured logs (structlog) + OTel spans, tests to the phase bar, security controls, AI-eval scaffolding.

- Positioning: README/foundation must restate "simulated; never controls real satellites."

- Git: Conventional Commits; branch type/desc from main; architecture changes need ADRs.

6. Proposed Monorepo Directory Structure

Every directory below is validated against the Phase 0 required structure + roadmap Phase 1 card. Language-split packages (packages/python, packages/typescript) follow the explicit Phase 0 directory structure; the roadmap's flat package names are nested by language under these (reconciliation flagged in §18).

ORION/

├── .editorconfig                     # editor consistency (all langs)

├── .gitattributes                    # enforce LF, mark lockfiles/binaries (Windows env)

├── .dockerignore                     # container build hygiene

├── .env.example                      # placeholder-only env template (committed)

├── .nvmrc                            # pin Node major for contributors

├── .python-version                   # pin Python 3.12 for uv/pyenv

├── .pre-commit-config.yaml           # ruff/mypy/eslint/prettier/gitleaks/commit hooks

├── commitlint.config.cjs             # Conventional Commits enforcement

├── pyproject.toml                    # ROOT uv workspace + ruff/mypy/pytest config

├── uv.lock                           # Python lockfile (generated by uv — see §18)

├── package.json                      # ROOT pnpm workspace + command scripts

├── pnpm-workspace.yaml               # pnpm workspace member globs

├── pnpm-lock.yaml                    # Node lockfile (generated by pnpm — see §18)

├── tsconfig.base.json                # shared strict TS compiler options

├── tsconfig.json                     # root solution references

├── eslint.config.mjs                 # flat ESLint config (TS/React)

├── prettier.config.cjs               # Prettier config

├── .prettierignore

├── Makefile                          # convenience wrapper → mirrors npm scripts (see §18)

├── docker-compose.yml                # base stack: datastores + placeholder services

├── CONTRIBUTING.md                   # workflow, commands, conventions

├── README.md                         # (MODIFY) add monorepo layout + getting-started

│

├── apps/

│   ├── api/                          # FastAPI modular monolith (skeleton: /healthz,/readyz)

│   │   ├── pyproject.toml            # member; deps: fastapi, uvicorn, structlog, otel, pydantic-settings

│   │   ├── src/orion_api/__init__.py

│   │   ├── src/orion_api/main.py     # minimal app factory + health routes (NO business logic)

│   │   ├── src/orion_api/logging.py  # structlog + OTel init

│   │   ├── tests/test_health.py      # one trivial passing test

│   │   ├── Dockerfile                # non-root, slim python:3.12

│   │   └── README.md

│   ├── worker/                       # arq worker (skeleton: boots, no tasks)

│   │   ├── pyproject.toml            # deps: arq, structlog, otel, pydantic-settings

│   │   ├── src/orion_worker/{__init__.py,main.py,logging.py}

│   │   ├── tests/test_worker_boot.py

│   │   ├── Dockerfile

│   │   └── README.md

│   ├── simulator/                    # telemetry producer (skeleton only, NO generation)

│   │   ├── pyproject.toml            # deps: structlog, otel, pydantic-settings, httpx

│   │   ├── src/orion_simulator/{__init__.py,main.py}

│   │   ├── tests/test_simulator_boot.py

│   │   ├── Dockerfile

│   │   └── README.md

│   └── web/                          # React+Vite SPA (blank build-health page ONLY)

│       ├── package.json              # deps: react, react-dom; dev: vite, vitest, ts, eslint

│       ├── index.html

│       ├── vite.config.ts

│       ├── tsconfig.json

│       ├── src/{main.tsx,App.tsx}    # renders build-health page — NO product UI

│       ├── src/App.test.tsx          # one trivial Vitest test

│       ├── Dockerfile                # non-root node build → static serve

│       └── README.md

│

├── packages/

│   ├── python/

│   │   ├── orion-shared/             # constants, error types, shared types (placeholders)

│   │   │   ├── pyproject.toml

│   │   │   ├── src/orion_shared/{__init__.py,constants.py,errors.py}

│   │   │   ├── tests/test_smoke.py

│   │   │   └── README.md

│   │   ├── orion-config/             # Pydantic Settings base (loads env, fails fast) — no secrets

│   │   │   ├── pyproject.toml

│   │   │   ├── src/orion_config/{__init__.py,settings.py}

│   │   │   ├── tests/test_settings.py

│   │   │   └── README.md

│   │   └── orion-telemetry-schemas/  # PLACEHOLDER (channel schemas land in Phase 6/7)

│   │       ├── pyproject.toml

│   │       ├── src/orion_telemetry_schemas/__init__.py

│   │       └── README.md

│   └── typescript/

│       └── shared/                   # @orion/shared placeholder (types/constants)

│           ├── package.json

│           ├── tsconfig.json

│           ├── src/index.ts

│           └── README.md

│

├── infrastructure/

│   ├── README.md                     # what lives here; compose is at root, K8s deferred

│   └── docker/                       # per-service Dockerfile notes / shared base (optional)

│

├── schemas/

│   └── README.md                     # canonical cross-language contract schemas (future)

├── prompts/

│   └── README.md                     # versioned prompt registry (populated Phase 10+)

├── evaluations/

│   ├── README.md

│   ├── datasets/.gitkeep             # golden/regression datasets (version-controlled)

│   ├── suites/.gitkeep

│   ├── judges/.gitkeep

│   └── harness/README.md             # placeholder eval entrypoint (real harness Phase 10)

├── tests/

│   └── README.md                     # cross-service / E2E home (Playwright later)

├── scripts/

│   └── README.md                     # dev/ops scripts home

├── data/

│   └── README.md                     # local/dev data (git-ignored contents)

├── models/

│   ├── README.md

│   └── manifests/.gitkeep            # source-controlled model manifests

├── tools/

│   └── README.md                     # internal developer tooling home

│

├── .github/

│   ├── CODEOWNERS                    # ownership per path

│   ├── pull_request_template.md

│   └── workflows/

│       └── ci.yml                    # MINIMAL quality gate ONLY (lint/type/test/secret-scan)

│

└── docs/

├── (existing Phase 0 docs — UNCHANGED)

└── phase-1/

└── PHASE_1_CHECKLIST.md      # NEW Phase 1 progress tracker

Directory responsibilities & owners (top-level):

| Directory | Responsibility | Owner |
| --- | --- | --- |
| apps/api | FastAPI modular monolith (V1 host of ai-engine + telemetry-service modules) | Backend |
| apps/worker | arq async worker (runs LangGraph later) | Backend/AI |
| apps/simulator | Synthetic telemetry producer | Backend/Sim |
| apps/web | React mission-control SPA | Frontend |
| packages/python | Shared Python libraries (by language) | Backend |
| packages/typescript | Shared TS libraries | Frontend |
| infrastructure | Container/deploy assets (Compose now; K8s V2) | Platform |
| schemas | Canonical cross-language contracts | Backend/AI |
| prompts | Versioned prompt registry | AI |
| evaluations | AI-eval datasets/suites/judges/harness | AI/QA |
| tests | Cross-service & E2E | QA |
| scripts/tools | Dev/ops automation | Platform |
| data/models | Local data / model manifests | Platform/ML |
| .github | Repo governance + minimal CI | Platform |
| docs | Governance + ADRs (Phase 0 immutable) | All |

7. Python Workspace Plan

- Manager: uv workspace. Root pyproject.toml declares [tool.uv.workspace] members = apps/api, apps/worker, apps/simulator, packages/python/*. Single uv.lock at root (committed).

- Version: requires-python = ">=3.12"; .python-version pins 3.12.

- Per-package pyproject.toml: each app/package is an installable package with its own deps; shared libs referenced as workspace path deps.

- Ruff: single [tool.ruff] in root pyproject.toml — ruff format + ruff check (lint), rule set per CODING_STANDARDS; no black/isort/flake8.

- Mypy: [tool.mypy] strict (strict = true, no implicit Any, disallow untyped defs).

- Pytest: [tool.pytest.ini_options] — testpaths, async mode config, per-app tests/.

- Dependency groups: dev group (ruff, mypy, pytest) at root; runtime deps per member.

- No dependencies installed in this step (planning only); install occurs during implementation, blocked pending Python/uv (see §18).

8. TypeScript Workspace Plan

- Manager: pnpm workspace via pnpm-workspace.yaml (members: apps/web, packages/typescript/*). Single pnpm-lock.yaml (committed).

- Root package.json: private, holds workspace scripts (lint/format/type/test), shared devDeps (typescript, eslint, prettier), engines pin (Node), packageManager field.

- TS config: tsconfig.base.json (strict: strict, noUncheckedIndexedAccess, noImplicitOverride, exactOptionalPropertyTypes), extended by each package/app; root tsconfig.json with project references.

- ESLint: flat eslint.config.mjs (TS + React + a11y rules, aligned to CODING_STANDARDS/UI a11y).

- Prettier: prettier.config.cjs + .prettierignore.

- Vite (apps/web): minimal vite.config.ts + React plugin; App.tsx renders a build-health page only (version, build status) — no components, no pages, no ORION UI, no design system (those are Phases 2–3).

- No dependencies installed in this step; install blocked pending pnpm (see §18).

9. Repository Tooling Plan

| Concern | Decision |
| --- | --- |
| Editor config | .editorconfig (LF, UTF-8, indent rules) |
| Line endings | .gitattributes (* text=auto eol=lf; lockfiles/binaries marked) — justified by Windows env |
| Format | ruff (Python) + Prettier (TS) |
| Lint | ruff (Python) + ESLint (TS) |
| Types | mypy strict (Python) + tsc (TS) |
| Tests | pytest (Python) + Vitest (TS) |
| Secret scanning | gitleaks via pre-commit + CI (blocks key-shaped strings) |
| Pre-commit | .pre-commit-config.yaml: ruff, ruff-format, mypy, eslint, prettier, gitleaks, end-of-file/whitespace, commit-msg (commitlint) |
| Commit conventions | Conventional Commits via commitlint.config.cjs |
| Command hub | Root package.json scripts = canonical (works with installed npm/pnpm); Makefile = thin convenience mirror for Unix/CI. Chosen over Taskfile because go-task isn't present and make isn't installed on this box — npm scripts are the only runner available today. |
| Ownership | .github/CODEOWNERS + PR template |
| Docs | CONTRIBUTING.md; README updated with layout + getting-started |

10. Environment and Secrets Template Plan

- Create root .env.example exactly mirroring API_KEY_AND_SECRETS_STRATEGY.md — placeholder values only, one-line comment per var, grouped by domain. V1 variables included; V2/V3 vars listed but clearly commented as future.

- Confirm .gitignore already enforces .env / .env.* with !.env.example (verified present in Phase 0) — no change needed.

- Variables (V1 set, placeholders only): API_BASE_URL, JWT_PRIVATE_KEY, JWT_PUBLIC_KEY, JWT_ACCESS_TOKEN_TTL_MINUTES=15, REFRESH_TOKEN_TTL_DAYS=14, ARGON2_*, POSTGRES_HOST/PORT/DB/USER/PASSWORD, REDIS_URL, REDIS_PASSWORD, QDRANT_URL, QDRANT_API_KEY, OBJECT_STORAGE_ENDPOINT/ACCESS_KEY/SECRET_KEY, ANTHROPIC_API_KEY, LLM_MODEL_PRIMARY=claude-opus-4-8, LLM_MODEL_SECONDARY=claude-sonnet-4-6, LLM_TOKEN_BUDGET_PER_REQUEST=200000, VOYAGE_API_KEY, EMBEDDING_MODEL, SIMULATOR_SERVICE_TOKEN, optional SENDGRID_API_KEY/SMTP_*, and frontend VITE_API_BASE_URL, VITE_FEATURE_FLAGS.

- No real secrets, no generated values, no credentials. CI drift-check + gitleaks guard it.

- packages/python/orion-config provides the Pydantic Settings skeleton that will read these (fail-fast), but wires no secret values.

11. CI Boundary for Phase 1

Full CI/CD (build/publish/deploy/release automation) is Phase 31/32 and is NOT in Phase 1. Phase 1 proposes one minimal quality-gate workflow (.github/workflows/ci.yml) that runs on PRs: ruff format+lint, mypy, eslint, tsc, pytest, vitest, gitleaks, and .env.example drift check.

Justification: CODING_STANDARDS §11 ("enforced in CI where tooling allows"), DoD requires CI checks pass, roadmap Phase 1 lists commit conventions + CODEOWNERS, and OBSERVABILITY/TESTING assume incremental CI. Explicitly excluded: container image publishing, deployment, release automation, environment promotion, matrix/perf/load/security-scan pipelines. Because this is a judgment call at the CI boundary, it is placed behind the approval gate (§21) — the user may elect to defer even the minimal workflow to Phase 31.

12. Phase 1 Documentation Plan

- New: docs/phase-1/PHASE_1_CHECKLIST.md — Phase 1 progress + validation tracker (separate from the immutable PHASE_0_CHECKLIST.md).

- New: CONTRIBUTING.md — clone/install/lint/type/test/run commands, branch/commit conventions, ADR process, monorepo map.

- Modify: README.md — add "Repository Layout," "Getting Started (Phase 1)," and updated status (Phase 1 in progress). Restate the "simulated / never controls real satellites" boundary.

- No changes to any Phase 0 governance doc or ADR (immutable), except the two flagged reconciliations in §18 only if you approve the corresponding errata/ADR action.

13. Proposed Dependencies and Development Tools

Track A — Foundation tooling (dev-only; low risk):

| Tool/Dependency | Purpose | Location | Runtime/Dev | Phase 0 Auth | Phase 1 Justification |
| --- | --- | --- | --- | --- | --- |
| uv | Python workspace/lock | (host tool) | Dev | ✅ TECH_STACK | Manages Python workspace |
| ruff | format + lint | root pyproject.toml dev group | Dev | ✅ CODING_STANDARDS | Mandatory quality gate |
| mypy | strict typing | root pyproject.toml | Dev | ✅ CODING_STANDARDS | Mandatory type gate |
| pytest | Python tests | root pyproject.toml | Dev | ✅ TESTING_STRATEGY | Test runner |
| pnpm | Node workspace/lock | packageManager | Dev | ✅ roadmap P1 | Node workspace |
| typescript | TS compiler | root package.json | Dev | ✅ TECH_STACK | Strict types |
| eslint (+plugins) | TS/React lint | root package.json | Dev | ✅ CODING_STANDARDS | Lint gate |
| prettier | TS format | root package.json | Dev | ✅ CODING_STANDARDS | Format gate |
| vitest | Frontend tests | apps/web | Dev | ✅ TESTING_STRATEGY | Test runner |
| vite | Frontend build/dev | apps/web | Dev | ✅ TECH_STACK | Build tool |
| pre-commit | Git hooks | .pre-commit-config.yaml | Dev | ✅ roadmap P1 | Local gates |
| gitleaks | Secret scan | pre-commit + CI | Dev | ✅ SECURITY_REQ | Secret hygiene |
| commitlint | Commit convention | commitlint.config.cjs | Dev | ✅ CODING_STANDARDS | Conventional Commits |

Track B — Minimal runtime deps for skeletons (only if runnable-skeleton track approved; all explicitly required by roadmap Phase 1 card):

| Tool/Dependency | Purpose | Location | Runtime/Dev | Phase 0 Auth | Phase 1 Justification |
| --- | --- | --- | --- | --- | --- |
| fastapi | /healthz,/readyz | apps/api | Runtime | ✅ roadmap P1 "APIs introduced" | Health endpoints |
| uvicorn | ASGI server | apps/api | Runtime | ✅ implied | Run api skeleton |
| arq | worker skeleton boot | apps/worker | Runtime | ✅ TECH_STACK/roadmap | Worker process |
| pydantic + pydantic-settings | Settings base | packages/python/orion-config | Runtime | ✅ CODING_STANDARDS §Config | Fail-fast config |
| structlog | JSON logging | api/worker/simulator | Runtime | ✅ roadmap P1 Observability | Structured logs |
| opentelemetry-sdk | OTel init (no-op exporter) | api/worker/simulator | Runtime | ✅ roadmap P1 Observability | Trace scaffolding |
| httpx | (simulator→api client stub) | apps/simulator | Runtime | ✅ implied | Future ingestion client |
| react, react-dom | blank web app render | apps/web | Runtime | ✅ TECH_STACK/roadmap P1 | Build-health page |

Explicitly NOT added in Phase 1: SQLAlchemy/Alembic/psycopg, redis, qdrant-client, minio, LangGraph, Anthropic SDK, voyageai, scikit-learn, CesiumJS, ECharts, TanStack Query, Zustand, Tailwind, Framer Motion — all belong to later phases (4, 5, 7, 10+, 2/3).

14. Files and Directories Proposed to Be Created

Root config (18): .editorconfig, .gitattributes, .dockerignore, .env.example, .nvmrc, .python-version, .pre-commit-config.yaml, commitlint.config.cjs, pyproject.toml, package.json, pnpm-workspace.yaml, tsconfig.base.json, tsconfig.json, eslint.config.mjs, prettier.config.cjs, .prettierignore, Makefile, docker-compose.yml, CONTRIBUTING.md. (Lockfiles uv.lock / pnpm-lock.yaml generated during implementation — see §18.)

apps/ (per-service): api, worker, simulator (pyproject, src/…, health/boot module, tests/…, Dockerfile, README.md); web (package.json, index.html, vite/ts config, src/main.tsx, src/App.tsx, src/App.test.tsx, Dockerfile, README.md).

packages/: python/orion-shared, python/orion-config, python/orion-telemetry-schemas, typescript/shared (each minimal package + README + smoke test where applicable).

Structure homes (READMEs/.gitkeep): infrastructure/, schemas/, prompts/, evaluations/{datasets,suites,judges,harness}, tests/, scripts/, data/, models/manifests, tools/.

.github/: CODEOWNERS, pull_request_template.md, workflows/ci.yml (minimal gate — pending §21 approval).

docs/: docs/phase-1/PHASE_1_CHECKLIST.md.

15. Existing Files Proposed to Be Modified

| File | Why |
| --- | --- |
| README.md | Add repository-layout section, Phase-1 getting-started, and status update (Phase 0 complete → Phase 1 foundation). Restate simulation boundary. No Phase 0 decisions changed. |
| .gitignore | Only if needed — verify it covers uv.lock is not ignored (it must be committed) and lockfiles retained. Current file already excludes .env and keeps .env.example; likely no change. Will confirm at implementation. |

No other existing file is modified. Phase 0 governance docs and ADRs remain byte-for-byte unchanged.

16. Explicitly Deferred Work

- No FastAPI routers/business endpoints beyond /healthz,/readyz; no DB models, Alembic migrations, sessions (Phase 4).

- No auth, RBAC, tokens, hashing, security middleware (Phase 5).

- No telemetry generation, ingestion pipeline, WebSocket, Redis/Qdrant/MinIO clients (Phases 6–7).

- No React components, pages, design system, Tailwind, charts, Cesium (Phases 2–3, 8).

- No LangGraph, agents, LLM/Anthropic/Voyage calls, RAG, Digital Twin, real AI-eval harness logic (Phases 10+).

- No ML libraries.

- No full CI/CD (build/publish/deploy/release) — Phases 31–32.

- No Kubernetes/Helm/Terraform.

- No real secrets, credentials, or generated keys anywhere.

17. Validation Plan

Commands to run after implementation. ⚠️ Many require toolchain not currently installed (§18); those are marked [BLOCKED] until tooling is provisioned.

Runnable now (Node/git-based):

- git status / git diff --stat — review scope.

- find scope-boundary check — confirm no forbidden product deps/files.

- node -e / npm run lint / npm run format:check / npm run typecheck / npm test (once pnpm install done) — TS/web gates.

- .env.example structural check (grep for placeholder-only values; gitleaks scan).

- gitleaks scan of the working tree.

[BLOCKED — need Python 3.12 + uv]:

- uv sync (create uv.lock), uv run ruff format --check ., uv run ruff check ., uv run mypy ., uv run pytest (per app).

[BLOCKED — need pnpm]:

- pnpm install (create pnpm-lock.yaml), pnpm -r lint/typecheck/test.

[BLOCKED — need Docker]:

- docker compose config (validate compose), docker compose up placeholder stack (roadmap exit criterion).

Always:

- Confirm Phase 0 files unchanged (git diff touches only README + new files).

- Update PHASE_1_CHECKLIST.md with PASS/FAIL/BLOCKED per item.

18. Risks, Ambiguities, and Contradictions

CRITICAL — must be decided before implementation:

- Missing toolchain (Python 3.12, uv, pnpm, Docker, make, pre-commit). Node/npm/git only. Consequences: Python workspace, lockfiles, mypy/pytest, pnpm workspace, and docker compose up cannot be created/validated locally. Decision needed: (a) install the toolchain first (recommended), (b) implement config/skeleton files without generating lockfiles or running builds and mark all Python/pnpm/Docker validation BLOCKED/deferred, or (c) reduce Phase 1 to files verifiable with Node/git only.

HIGH — genuine tensions (I will NOT silently resolve): 2. Conservative "no product code" instruction vs authoritative roadmap. This planning prompt says "introduces NO product features" and "Do not create React components / FastAPI apps," yet the roadmap Phase 1 card explicitly requires /healthz+/readyz, a blank rendering Vite app, one trivial test per service, structlog/OTel init, and docker compose up. Proposed resolution: treat these as foundation health scaffolding, not product features, and split Phase 1 into Track A (pure config, zero runtime code) and Track B (minimal runnable skeletons per roadmap). You choose at the gate: implement A+B (full roadmap Phase 1, recommended) or A only (defer skeletons). 3. packages/python + packages/typescript (Phase 0 dir structure) vs flat packages/<name> (roadmap phase cards). Proposed resolution: keep the language split from the explicit Phase 0 structure and nest roadmap package names by language (e.g. packages/python/orion-shared). This is a documentation reconciliation, not an architecture change — I propose a short errata note in the roadmap rather than an ADR. Needs your approval to record.

MEDIUM: 4. Roadmap card lists "black" but CODING_STANDARDS §34 mandates ruff-only (no black). CODING_STANDARDS is the code-style authority. Proposed: use ruff format only; log a one-line errata in the roadmap. No ADR needed. 5. Default branch is master; CODING_STANDARDS specifies main. Proposed: rename default branch to main (git branch -m master main) during Phase 1. Needs approval (affects the single existing commit's branch ref only). 6. Minimal CI at the boundary. Judgment call (see §11); could be deferred to Phase 31. Behind the gate. 7. Docker Compose in Phase 1. Roadmap + ADR-0010 place base Compose in V1/Phase 1, but Docker is absent here. Proposed: author docker-compose.yml (datastores + placeholders) as config; mark docker compose up validation BLOCKED until Docker is available.

LOW: 8. Lockfile determinism requires the real tools; committing hand-written lockfiles is unacceptable — they must be tool-generated (ties to Risk 1). 9. Over-engineering tooling (roadmap-noted). Mitigation: minimal viable configs, expand later.

19. Bounded Implementation Steps

(Ordered; executed only after approval. Steps assume toolchain decision from §18.1.)

- Branch & governance: (if approved) rename master→main; create working branch chore/phase-1-monorepo-foundation.

- Root tooling files: .editorconfig, .gitattributes, .dockerignore, .nvmrc, .python-version, prettier/eslint/tsconfig base, ruff/mypy/pytest config in root pyproject.toml.

- Workspaces: root pyproject.toml (uv workspace) + package.json/pnpm-workspace.yaml (pnpm) + root tsconfig.json.

- Directory homes: create all top-level dirs with READMEs/.gitkeep.

- Shared packages: packages/python/{orion-shared,orion-config,orion-telemetry-schemas}, packages/typescript/shared (minimal + smoke tests).

- Service skeletons (Track B, if approved): apps/api (health routes), apps/worker (boot), apps/simulator (boot), apps/web (build-health page) + one trivial test each + Dockerfiles + logging/OTel init.

- Env template: .env.example (placeholders only) + confirm .gitignore.

- Quality gates: .pre-commit-config.yaml, commitlint.config.cjs, gitleaks config.

- Command hub: root package.json scripts + Makefile mirror.

- Compose: docker-compose.yml (datastores + placeholder services).

- CI (if approved): .github/workflows/ci.yml (quality gate), CODEOWNERS, PR template.

- Docs: CONTRIBUTING.md, docs/phase-1/PHASE_1_CHECKLIST.md, update README.md.

- Generate lockfiles (uv lock, pnpm install) — pending toolchain.

- Run validation (§17), mark BLOCKED where tooling absent, fix failures.

- Diff review + scope-boundary check, update checklist, produce completion report. Stop (no commit unless you ask).

20. Phase 1 Definition of Done

Aligned to DEFINITION_OF_DONE.md (Infrastructure + Documentation change types):

- ✅ Monorepo structure created and matches this plan; validated against Phase 0 structure.

- ✅ Python (uv) + Node (pnpm) workspaces resolve; lockfiles generated & committed.

- ✅ ruff format+lint, mypy strict, eslint, tsc, pytest, vitest all pass (or BLOCKED items explicitly documented with the tooling gap).

- ✅ pre-commit installs and runs; gitleaks clean; commitlint enforced.

- ✅ .env.example present, placeholder-only, matches secrets inventory; .env ignored; secret scan clean.

- ✅ (If Track B) each service builds/starts; /healthz,/readyz return; web renders; one trivial test per service passes; structlog+OTel initialized.

- ✅ (If approved) docker compose config valid; base stack defined; non-root images.

- ✅ Minimal CI (if approved) green on the branch.

- ✅ README + CONTRIBUTING + PHASE_1_CHECKLIST updated; Phase 0 docs/ADRs unchanged (except approved errata).

- ✅ No product features, no forbidden dependencies, no secrets; positioning restated.

- ✅ Completion report lists all files created/modified, validation results, and deviations.

21. Approval Gate

Before implementation, I need your decision on these items (defaults recommended):

- Toolchain (§18.1): install Python 3.12 + uv + pnpm + Docker + pre-commit now? Recommend: yes — otherwise Python/pnpm/Docker validation is BLOCKED and lockfiles can't be generated.

- Scope (§18.2): implement A+B (full roadmap Phase 1 incl. minimal runnable skeletons) — recommended — or A only (config foundation, defer skeletons)?

- Minimal CI (§11/§18.6): include the quality-gate ci.yml in Phase 1, or defer to Phase 31? Recommend: include (quality gate only).

- Governance reconciliations (§18.3–§18.5): approve (a) language-nested packages + roadmap errata note, (b) ruff-only errata, (c) rename master→main? Recommend: approve all three.

I recommend I also ask these as explicit choices to avoid ambiguity before proceeding.

PHASE 1 PLANNING STATUS: READY FOR REVIEW

No repository changes have been made.

Awaiting explicit approval before Phase 1 implementation.

STOP.